GENERAL SPECIFICATIONS

Multi-Modal Transportation Center (MMTC) Construction

BID #26-132

- GENERAL INFORMATION

The City of Lincoln Transportation and Utilities, hereinafter referred to as “LTU-StarTran” or “Owner”, is requesting bids from qualified companies, hereinafter referred to as "Bidder" or “Contractor” to provide Multi-Modal Transportation Center (MMTC) Construction.

  - Bidders shall submit bid documents and all supporting material via the City/County E-Bid system.

  - To submit a bid, Vendor must be registered with the City of Lincoln/Lancaster County Purchasing Department.

  - To register, go to the City of Lincoln website; Lincoln.ne.gov

    - Click on “Online Bids” link;

    - Click on “Supplier Registration”; and

    - Follow instructions to complete.

  - Bidder shall enter pricing in the E-Bid Line Items section.

  - Any deviation from the specifications shall be outlined by the bidder on company letterhead and included in the “Response Attachments” section of the E-Bid system.

- PROCURING OFFICE AND COMMUNICATION

All inquiries regarding the specifications shall be directed via the E-bid system or via email to:

Annette Walton, Assistant Purchasing Agent

E-Mail: AWalton@lincoln.ne.gov

Phone: 402-441-7036

  - Inquiries and/or responses shall be distributed to prospective bidders electronically as addenda.

  - The Purchasing Office shall only reply to inquiries received within nine (9) calendar days of bid opening.

  - No direct contact is allowed between bidders and LTU-StarTran, City staff, and elected officials throughout the bid process.

    - Failure to comply with this directive may result in bid being rejected.

- FEDERAL FUNDING

LTU-StarTran receives funding from the Federal Government for the operation of their program.

  - Products and services purchased under an awarded purchase must follow Federal Transit Administration (FTA) regulations, including Build America Buy America requirements.

  - Bidders must read, acknowledge, and follow the requirements of the Federal guidelines attached to the bid.

  - Failure to agree to the Federal Requirements or return certifications as required shall result in the rejection of bid.

  - Because this contract uses Federal Grant money from FTA, only LTU-StarTran may purchase from this contract.

  - Bidders are responsible for any costs incurred in the preparation of the bid and any other activities related to responding to this bid.

- ETHICS IN GOVERNMENT CONTRACTING

The Owner reserves the right to reject proposals, overturn an award notification and/or terminate a contract if it is discovered that a Proposer commits or has committed ethical violations, such as but not limited to, the following offenses:

  - Offering or giving, directly or indirectly, a bribe, fee, commission, compensation, gift, gratuity, or anything of value to any person or entity in an attempt to influence the procurement process.

  - Utilize the services of lobbyists, attorneys, political activists, or consultants to influence or subvert the procurement process.

  - Being considered for, presently being, or becoming debarred, suspended, ineligible, or excluded from contracting with any local, state or federal entity.

  - Submitting a proposal on behalf of another party or entity.

  - Collusion with any person or entity to influence the procurement process, submit sham proposals, preclude bidding, fix pricing or costs, create an unfair competitive advantage, subvert the bidding process,  or prejudice the Owner.

  - The following terms from The Lincoln Municipal Code (“LMC”) Sub-sections 2.54.050 a. and b. shall also be enforced during the project:

    - No present or former officer or employee may represent another person for compensation before the city or any public body thereof while in office or employed for a period of one year from the date of termination of their office or employment concerning any matter with which such officer or employee was directly concerned and in which such officer or employee personally participated during their employment or service by a substantial and material exercise of administrative discretion either during their holding of office or employment or for a period of one year thereafter.

    - During the period of employment or service and for two years thereafter, no officer or employee may disclose or use for the officer's or employee's personal profit, without appropriate authorization, any information acquired in the course of their official duties which has been clearly designated as confidential, when such confidential designation is warranted because of the status of the proceedings or the circumstances under which the information was received and preserving its confidentiality is necessary to the proper conduct of government business. No officer or employee shall disclose or use, without appropriate authorization, any information acquired in the course of their official duties which is declared confidential by law.

  - The following terms will apply to all federally funded projects:

CFR200.318(c)(1) No employee, officer, or agent may participate in the selection, award, or administration of a contract supported by a Federal award if he or she has a real or apparent conflict of interest. Such a conflict of interest would arise when the employee, officer, or agent, any member of his or her immediate family (as defined by the federal government), his or her partner, or an organization which employs or is about to employ any of the parties indicated herein, has a financial or other interest in or a tangible personal benefit from a firm considered for a contract. The officers, employees, and agents of the non-Federal entity may neither solicit nor accept gratuities, favors, or anything of monetary value from contractors or parties to subcontracts. However, non-Federal entities may set standards for situations in which the financial interest is not substantial, or the gift is an unsolicited item of nominal value.

- COST/PRICE ANALYSIS

LTU-StarTran reserves the right to conduct a cost or price analysis for any purchase.

  - LTU-StarTran may be required to perform a cost or price analysis when competition is lacking for any purchase.

  - Sole source procurements which result in a single proposal being received will be subject to a cost or price analysis which may include the appropriate verification of cost data, the evaluation of specific elements of costs and the projection of data to determine the effect on proposal prices.

  - LTU-StarTran may require a pre-award audit and potential Contractors shall be prepared to submit data relevant to the proposed work which will allow LTU-StarTran to sufficiently determine that the proposed price is fair, reasonable, and in accordance with Federal, State, and local regulations.

  - Procurements resulting in a single proposal will be treated as a negotiated procurement and LTU-StarTran reserves the right to negotiate with the single Proposer to achieve a fair and reasonable price.

    - If a negotiated price cannot be agreed upon by both parties, LTU-StarTran reserves the right to reject the single proposal.

  - Contract change orders or modifications will also be subject to a cost or price analysis.

- OFFER/PREPARATION AND SUBMISSION

Bidder shall outline and attach the following information on company letterhead to the “Response Attachments” section in E-Bid:

Capacity and Experience: (past 5 years) Provide information, which documents your firms and subcontractors’ qualifications to produce the required outcomes, including its ability, capacity, skill, financial strength, and number of years of experience in providing the required services.

  - Schedule: Submit a preliminary project schedule. The schedule shall demonstrate the Bidder's understanding of the Project scope, sequencing requirements, and ability to meet the contract milestones and completion dates established in the Project Special Provisions.

At a minimum, the schedule shall:

- Identify the anticipated start and completion dates for major phases and activities of the Project.

- Include a clearly defined sequence of construction activities and project phases.

- Identify the critical path and those activities that are essential to achieving timely project completion.

- Include substantial completion and final completion dates for each phase, segment, or milestone of the Project, as applicable.

- Identify any schedule contingencies, float, weather days, or other accommodations included to address adverse weather, procurement delays, utility conflicts, regulatory reviews, or other project risks.

- Identify key procurement, permitting, utility coordination, commissioning, testing, and owner review milestones, as applicable.

6.3	References: Provide a listing of all previous customers during the past five years for work of similar size and scope.

    - The services provided to these clients shall have characteristics substantially similar to those requested in this bid.

    - The services provided to these clients shall have characteristics substantially similar to those requested in this bid. For purposes of this solicitation, "substantially similar" means projects that include a combination of the following elements: construction of a public or institutional facility; site development and associated civil infrastructure; parking facilities; transit, transportation, or multimodal transportation improvements; sustainable building systems such as solar energy generation or geothermal HVAC systems; and compliance with federal funding, grant, or regulatory requirements. Projects need not be identical in scope or include every listed element; however, they should demonstrate experience with comparable project complexity, stakeholder coordination, and regulatory compliance, including experience with federally funded projects where applicable.

    - Information provided for each client shall include the following:

- Client name, address, and current telephone number

- Description of services provided

- Time period of the project or contract

- Annual dollar volume of the contract

- Client’s contact reference name and current telephone number

  - Failure to provide the above information with the bid may result in the bidder being automatically disqualified and the bid will not be considered.

    - The Owners reserve the right to contact all references to obtain, without limitations, information regardless of bidder’s performance on the listed jobs.

- PRE-BID MEETING

A(n) optional Pre-Bid Meeting will be held at 9:00am on June 23, 2026, at LTU Lincoln Water. Attendees will meet at LTU Lincoln Water 2021 N. 27th Street, Lincoln, NE 68503 in the large conference room. This will be bidders only opportunity to attend the meeting prior to the bid closing date and time.

- LATE BIDS

Bids received after the time and date of the bid opening will be considered late bids. Late bids will NOT be accepted. LTU-StarTran is not responsible for bids that are late or lost, regardless of cause or fault.

- QUALIFICATIONS OF THE BIDDER

No bidder will be considered who is not at the present time actively engaged in the performance of services similar to those described in this bid, and who cannot clearly demonstrate to the satisfaction of the Owners, his/her ability to satisfactorily perform the work in accordance with the requirements of this specification and standards of the industry.

  - It is the intent of the Owner to hire a Contractor to perform or subcontract for services associated with this project.

  - The Owner may investigate as deemed necessary to determine the ability of the bidder to perform the required work, and the bidder shall furnish to the Owners all such information and data for this purpose.

- CONTRACT TERM

The term of the Agreement shall be in effect for the entirety of the project. Completion dates are predicated on the Notice to Proceed being issued by August 3, 2026, or earlier. Substantial completion shall be on or before February 3, 2028. The Owner will execute a firm-fixed contract for the work to be performed under the terms of an awarded contract.

  - The Owner reserves the right to allow adjustments to the contract should there be a substantial change in the nature of the work involved.

    - Such adjustments must be made in the form of a written contract amendment signed by both the Contractor and the Owner at the time of the change.

  - The awarded contract is not assignable without the written approval of the Owners in the form of a contract amendment.

  - Contract will be awarded to the lowest, responsible, responsive bidder whose bid substantially meets all of the required specifications, duties, terms, and conditions as defined in the solicitation and also in accordance with the award evaluation section outlined herein these specifications.

  - The Owner reserves the right to extend the period of the awarded contract beyond the completion dates stated when mutually agreeable to the Contractor and the Owner.

- CONTRACTOR INSURANCE

The awarded bidder shall furnish the Owners with a Certificate of Insurance ACORD and associated endorsements in the kinds and minimum amounts as detailed in the attached “Insurance Requirements” at the time of award.

  - All certificates of insurance and endorsements shall be filed with the Owners on the standard ACORD Certificate of Insurance form showing specific limits of insurance coverage required and showing City of Lincoln – LTU as “Named Additional Insured” as pertains to these services.

  - Bidders are strongly encouraged to send the insurance requirements and endorsement information to their Insurance Agent during the bid process to ensure contract execution within 10 days of award notice.

- INVOICE REQUIREMENTS

The following information shall be provided on all invoices:

- Ship to address;

- Bill to address;

- Invoice date;

- Account number;

- Invoice number;

- Quantity;

- Description of work completed;

- Itemized Pricing (Must match contract price);

- Applicable taxes and fees; and

- Signature of the individual accepting completed work (MANDATORY).

  - Invoices shall be submitted in accordance with the City's approved invoicing procedures and sent directly to the Project Manager for review, approval, and payment processing.

- WARRANTY

Contractor shall warranty all parts and labor for a minimum of one (1) year from the date of repair for any damage caused by, under normal use and service, a defect in material or Contractor workmanship.

  - If the Manufacturer’s warranty extends beyond one (1) year, such warranty shall be in effect.

- EVALUATION AND AWARD INFORMATION

The City shall award based on the language stated in the “Instructions to Bidders”, Section 13. BID EVALUATION AND AWARD and considering the following factors:

  - The prices indicated in the E-Bid Line Items;

  - The lowest, responsible, responsive Bidder whose bid will be most advantageous to the City, and as the City deems will best serve the requirements and interests of the City;

  - Compliance with requirements as outlined in the Specifications;

  - Acknowledgement in the Attribute section of the E-Bid confirming intent to comply with Federal documents attached to this bid;

  - Previous and/or current contract performance; and/or

  - Favorable information obtained about company’s performance through any reference checks that may be conducted.

- CONSTRUCTION REQUIREMENTS

The City of Lincoln, hereinafter referred to as Owner, is requesting bids from qualified companies for the material and labor associated with the construction of Multi-Modal Transportation Center (MMTC).

  - See Drawings and Project Manual in the Attachments tab in E-Bid for the project location.

  - The bidder’s Line-Item pricing in E-Bid shall include all costs associated with the labor, supervision, materials, supplies, permits, licenses, and any other necessary costs to perform the work as shown in the Plans/Drawings, Technical Specifications, General Specifications, all other related bid documents, attributes, and general information referenced in E-Bid. (Pricing shall also include profit and all other related expenses as required to complete the job as described).

    - Bid submission shall reflect the products/service listed in E-Bid Line Item according to the Plans/Drawings, Specification information, and all related bid documents.

    - Bidder must complete and attach to the Response Attachments Tab, along with their bid response, the itemized pricing in the Excel spreadsheet

    - Any mention to compliance with the General Specifications shall also mean compliance according to the terms of all other documents attached to or referenced in the bid.

- FACILITY REQUIREMENTS

Contractor shall maintain existing functions at the facility/location and protect the general public, employees, and buildings against damage during all portions of the project.

  - Any damage done to the surrounding area will be immediately repaired by the Contractor at no charge to the Owner.

  - Contractor shall not store construction products, tools, or supplies in an area other than what is designated as the staging area.

- BONDING REQUIREMENTS

  - A bid bond is required in the amount of 5% of the total bid amount – see the Attribute Section of E-Bid for instructions.

  - Performance/payment bond in the full amount of the contract will be required at the time of contract award to be in effect for the term of the warranty on the installed equipment.

- SUBCONTRACTING REQUIREMENTS

The Owner requires General Contractors to list the names of all subcontractors who will be performing work under the supervision of the General Contractor for this project in the attribute section of the E-Bid response.

  - Failure to provide subcontractor names in the Attribute section of the E-Bid response may result in rejection of bid.

  - The Owner shall verify that all subcontractors listed in the bid documents are being utilized for the work as the project progresses. Any substitution of subcontractors after the bids have closed must be reported to the Owner with the reason why the substitution has been made. Owner approval is required for any substitution made after bids have closed.

  - In the event a subcontractor is replaced with another after the bids have closed, and the cost submitted by the replacement is lower than the original subcontractor, the General Contractor and the Owner shall review the cost difference and may make a modification to the contract amount.

  - If a General Contractor is unable to acquire certain subcontractor pricing prior to the close of the bid, the General Contractor shall list the letters “TBD” in the attribute for that sub and provide a reason why one has not been listed, and when one will be hired.

    - The Owner reserves the right to reject bids as non-responsive where a General Contractor lists most or all subcontractor positions as TBD.

  - Contractor takes full responsibility for all of their employees and any subcontractors who are hired to work on the project.

  - Contractor shall provide and maintain portable restroom facilities for workers during the term of the project.

    - The City shall not be liable for any damage or loss which may occur if the Contractor stages materials on the jobsite.

- REMOVAL, DISPOSAL AND SITE RESTORATION

The Contractor shall remove from the site and dispose of all material, debris, installation materials, and adhesives in accordance with all Local, State, and Federal regulations.

  - The Contractor shall make reasonable efforts to divert construction and demolition debris generated by the Project from disposal in a landfill through reuse, recycling, salvage, or other approved diversion methods. The City has established a project waste diversion goal of 50%, measured by weight whenever practical. The Contractor shall identify and utilize available diversion opportunities and maintain records sufficient to document quantities diverted and disposed. The City does not require source separation or sorting of materials. The Contractor may utilize single-stream, mixed-construction debris recycling, or other legally permitted waste management methods to achieve the diversion goal.

  - Prior to final acceptance of the Project, the Contractor shall submit a waste diversion report summarizing the quantities of materials diverted and disposed, the calculated diversion rate, and supporting documentation such as weight tickets, recycling facility reports, or other records acceptable to the City.

  - Contractor must comply with the City of Lincoln cardboard recycle law which bans all cardboard from the City Landfill effective April 1, 2018.

- PERMITS, LICENSES AND FEES

The Contractor is responsible for obtaining and paying for all fees, and charges associated with permits or licenses required to complete the work for this project except for permit fees identified to be paid by the Owner.

  - All work related to the project shall be included in the amount provided as part of the bidder’s response.

- CHANGE ORDERS

No increase in the Contract Sum of extension of the Contract Time will be allowed the Contractor for the cost or time involved in making change proposals. Change proposals will define or confirm in detail the work which is proposed to be added, deleted, or changed and must include any adjustment which the Contractor believes to be necessary in (i) the Contract Sum, or (ii) the Contract Time.

  - Change proposals will be binding upon the Contractor and may be accepted or rejected by the Owner in its discretion. The Owner may, at its option, instruct the Contractor to proceed with the Work involved in the change proposal as a Construction Work Change Directive without accepting the change proposal in its entirety.

- PROJECT COMPLETION AND WARRANTY

A Notice to Proceed (NTP) will be provided after the Contract Agreement has been fully executed.

  - The Contractor may access the site between the hours of 7:00a.m. to 7:00p.m.., Monday through Saturday (no work permitted on days of home football games) but shall coordinate with the Owner’s Representative to confirm scheduling and staging for the site prior to commencement of the work.

    - Such coordination of the staging shall ensure that the Owner has minimal to no disruption in operations.

    - Any requests to access the site and work outside of operating hours shall be coordinated and approved with the Owner prior to modifying work hours.

  - Completion: After receipt of the NTP, the Contractor shall have 18 months to achieve Substantial Completion and 30consecutive calendar days to achieve Final Completion.

    - The Contractor shall commence work timely after receipt of the NTP to achieve substantial and final completion dates as indicated

    - Bidder to indicate in the Attribute section of E-Bid bidder’s ability to meet the completion dates for the location.

  - Contractor must complete the project according to the agreed upon contract completion date, which will be listed in the contract documents.

- HEALTH AND SAFETY REGULATIONS

The Contractor and his subcontractors shall likewise comply and perform with respect to any and all other applicable health and safety regulations.

  - If applicable, a site-specific safety plan and job hazard analysis for work will be provided by the Contractor to the Project Manager prior to commencement of work.

- COORDINATION REQUIREMENTS

Contractor must coordinate project completion with Project Manager

  - The Owner’s Project Manager/Representative for this project will be Christopher Keck at HDR or their designee.

  - The Engineer / Site Inspector for this project will be Shane King of Olsson Associates or their designee.

- PRE-CONSTRUCTION CONFERENCES AND PROGRESS SCHEDULE

Prior to starting any work, the Contractor shall meet with the Owner’s Representative, or designees, for clarification of procedures and work to be accomplished.

  - The Contractor, immediately after being awarded the contract, shall prepare, and submit for the Project Manager’s approval, an updated estimated progress schedule for the work.

  - The progress schedule shall be related to the entire project to the extent required by the Contract Documents.

  - This schedule shall indicate the dates for the starting and completion of the various states of construction and shall be revised as required by the conditions of the work, subject to the Project Manager/Owner approval.

- INSPECTIONS

Inspections in general will be conducted by the Owner’s Representative; such individual to be designated by the Owner and communicated to the Contractor post-award.

  - The Contractor shall be responsible for contracting appropriate personnel for inspections by City, State, and Federal Codes for this type of public project.

END OF SPECIFICATIONS