Statement of Work (SOW)

1.0 General Information

1.1 Background: The F-16 European Participating Air Forces (EPAF) Test Program at Edwards Air Force Base (AFB), California, requires the safe and compliant disposal of expired or unserviceable Cartridge and Propellant Actuated Devices (CAD/PAD) assets.
1.2 Scope of Work: The Contractor shall provide all personnel, equipment, tools, materials, vehicles, supervision, and other items and services necessary to perform the pickup, secure transportation, and certified disposal of thirty-six (24NSNs) CAD/PAD assets (attachment 1) within the designated Period of Performance.

2.0 Asset Details and Packaging

The assets to be transported and disposed of are characterized as follows:

| Item Specification | Detail |
| --- | --- |
| Asset Type | Cartridge and Propellant Actuated Devices (CAD/PAD) |
| Quantity | 36 units |
| Packaging Configuration | 36 Fiberboard Boxes (1 asset per box) |
| Packaging Standard | Packaged in accordance with applicable United States Air Force (USAF) technical data |
| Estimated Net Weight | 9.11 lbs |
| Estimated Gross Weight | 88 lbs (packaged) |
| Visual Documentation | Photos are currently unavailable |

3.0 Specific Tasks and Timeline Requirements

3.1 On-Site Pickup:
The Contractor shall coordinate a date and time with the designated F-16 EPAF point of contact for the pickup of the 36 packaged CAD/PAD assets at Edwards AFB, California. Pickup must be executed no later than 14 calendar days following contract award. The Contractor must possess the necessary base access credentials or coordinate an escort prior to arrival.

3.2 Secure Transportation:
The Contractor shall transport the assets from Edwards AFB to a certified and approved hazardous waste/munitions disposal facility. Transportation must comply with all Department of Transportation (DOT), Environmental Protection Agency (EPA), and DoD regulations governing the movement of explosive materials (Class 1.4 or applicable hazard class).

3.3 Disposal Operations:
The Contractor shall perform the final demilitarization and disposal of the CAD/PAD assets in accordance with federal, state, local, and DoD environmental and safety regulations. Final disposal must be completed no later than 30 calendar days following the physical pickup of the assets from Edwards AFB.

4.0 Period of Performance (PoP) & Milestones

The overall Period of Performance for this contract shall not exceed 65 calendar days from the date of contract award (factoring in final paperwork).

5.0 Deliverables

The Contractor shall provide the following documentation to the F-16 EPAF Test Program to ensure chain of custody and environmental compliance:

| Deliverable | Description | Due Date |
| --- | --- | --- |
| Transportation Manifest | Signed hazardous materials/waste manifest confirming chain of custody upon departure from Edwards AFB. | At time of pickup |
| Certificate of Disposal / Demilitarization | Formal certification verifying the assets have been completely destroyed/disposed of in accordance with applicable regulations. | Within 10 days of final disposal |

Attachment 1

| UN # | Class Type | Container Type | Quantity (Piece Count) | Content Description | Gross Explosive Weight (lbs) | Dimensions of package | Additional Info |
| --- | --- | --- | --- | --- | --- | --- | --- |
| NRE |  | FB | 1 | POWER MODULE, EXPLOSIVE | 0.000140 | 11 x 11 x 4 IN | NRE / EX2024042248 |
| NRE |  | FB | 1 | POWER MODULE, EXPLOSIVE | 0.000140 | 11 x 11 x 4 IN | NRE / EX2024042249 |
| 0237 | 1.4D | FB | 2 | DROGUE SEVERENCE FLSC | 0.002920 | 11 x 11 x 17 IN | UN 0237 / EX1989120073 |
| 0276 | 1.4C | FB | 2 | INITIATOR, M99 | 0.013200 | 10 x 10 x 16 IN | UN 0276 / EX1988050836 |
| 0276 | 1.4C | FB | 1 | CTG, HARNESS REL | 0.000400 | 11 x 11 x 17 IN | UN 0276 / EX1988080298 |
| 0276 | 1.4C | FB | 1 | CTG GYRO SPINUP GAS | 0.011100 | 10 x 10 x 16 IN | UN 0276 / EX1988080302A |
| 0276 | 1.4C | FB | 2 | CTG GYRO SPINUP GAS | 0.022200 | 10 x 10 x 16 IN | UN 0276 / EX1988080302A |
| 0276 | 1.4C | FB | 3 | INITIATOR, MANUAL ACTUATED | 0.001800 | 10 x 10 x 16 IN | UN 0276 / EX1988080415 |
| 0276 | 1.4C | FB | 2 | INITIATOR GAS ACTUATED | 0.001020 | 10 x 10 x 16 IN | UN 0276 / EX1988080416 |
| 0276 | 1.4C | FB | 1 | CARTRIDGE-ACTUATED INITIATOR | 0.006900 | 10 x 10 x 16 IN | UN 0276 / EX1988080739 |
| 0276 | 1.4C | FB | 1 | CARTRIDGE-ACTUATED INITIATOR | 0.006900 | 10 x 10 x 16 IN | UN 0276 / EX1988080739 |
| 0276 | 1.4C | FB | 1 | CARTRIDGE, IMPULSE, ARD 446-1B | 0.027600 | 10 x 10 x 16 IN | UN 0276 / EX1988090966A |
| 0276 | 1.4C | FB | 5 | CARTRIDGE, IMPULSE, ARD 863-1A1W | 0.045000 | 10 x 10 x 16 IN | UN 0276 / EX1993070049 |
| 0276 | 1.4C | FB | 2 | CARTRIDGE, MORTAR | 0.032940 | 10 x 10 x 16 IN | UN 0276 / EX2015080633 |
| 0367 | 1.4S | FB | 1 | DTA TYPE ST | 0.000880 | 12 x 12 x 12 IN | UN 0367 / EX1988040110 |
| 0367 | 1.4S | FB | 2 | DTA TYPE ST | 0.001760 | 12 x 12 x 12 IN | UN 0367 / EX1988040110 |
| 0367 | 1.4S | FB | 1 | DTA TYPE STD | 0.002210 | 12 x 12 x 12 IN | UN 0367 / EX1988070530 |
| 0367 | 1.4S | FB | 1 | CORD ASSEMBLY, DETONATING | 0.002210 | 12 x 12 x 12 IN | UN 0367 / EX1988070531 |
| 0367 | 1.4S | FB | 1 | DTA TYPE ST | 0.000620 | 12 x 12 x 12 IN | UN 0367 / EX1988080736 |
| 0367 | 1.4S | FB | 1 | DTA TYPE ST | 0.000620 | 12 x 12 x 12 IN | UN 0367 / EX1988080736 |
| 0367 | 1.4S | FB | 1 | DTA TYPE ST | 0.000620 | 12 x 12 x 12 IN | UN 0367 / EX1988080736 |
| 0367 | 1.4S | FB | 1 | DTA TYPE ST | 0.000970 | 12 x 12 x 12 IN | UN 0367 / EX1988080743 |
| 0367 | 1.4S | FB | 1 | DTA TYPE ST | 0.000500 | 12 x 12 x 12 IN | UN 0367 / EX1988080746 |
| 0367 | 1.4S | FB | 1 | DTA TYPE ST | 0.000500 | 12 x 12 x 12 IN | UN 0367 / EX1988080759 |
|  | Total Assets |  | 36 |  |  |  |  |
|  |  |  | Total Number Of Packages |  | Estimated Gross Weight |  |  |
|  |  |  | 24 |  | 0.1831500 |  |  |