PERFORMANCE WORK STATEMENT (PWS)

| Award/Mod Effective | Version Date |
| --- | --- |
| Award |  |

| Contract Number: | (completed by the KO at time of contract or TO award) |
| --- | --- |
| Task Order Number: | (completed by the KO at time of TO award or N/A) |
| Contractor Name | (completed by the KO at time of contract or TO award) |
| Tracking Number: | (completed by the KO when complete package is received) |
| Follow-on to Previous Contract and Task Order Number: | (If this is a follow-on order, insert the contract number and the TO number to which it is a follow-on. If this is not for a follow-on order, state “Not Applicable”) |

### 1. Contracting Officer’s Representative (COR).

a. Primary COR. See DITCO Additional Text G1 – Points of Contact

b. Alternate COR. See DITCO Additional Text G1 – Points of Contact

c. Property Administrator. See DITCO Additional Text G1 – Points of Contact

### 2. Contract or Task Order Title. Information Technology Governance and Mission Support (ITGMS)

3. Background. The Military Sealift Command (MSC), as the nation's premier maritime transportation organization, exists to support the joint warfighter across the full spectrum of military operations. Working seamlessly with key partners to operate in the maritime and cyber domains, MSC provides essential, assured and on-time logistics, strategic sealift, as well as specialized missions anywhere in the world, under any condition, 24/7, 365 days a year. The MSC Command, Control, Communications, and Computer (C4) Systems Directorate (hereafter referred to as N6) delivers and sustains secure C4/Information Technology (IT).

MSC N6 is responsible for delivering and sustaining secure C4/IT capabilities to meet the afloat and ashore IT and communication needs. The MSC Command Information Officer (IO) leads MSC N6 and is required to perform all functions related to IT governance, planning, and policy. The IO is charged with the responsibility for supervising and coordinating the design, acquisition, maintenance, use, and disposal of C4/IT as well as monitoring the performance of IT programs and activities. MSC N6 staff execute the C4/IT life cycle management which includes the processes and activities for planning, operating, and sustaining C4/IT investments. The C4/IT portfolio is comprised of approximately 71 C4/IT programs supporting functions across nine ashore sites and the MSC fleet of 129 ships. MSC C4/IT investments are supported by several funding streams which include Navy Working Capital Fund (NWCF), Transportation Working Capital Fund (TWCF), Research, Development, Test, and Evaluation (RDT&E), Other Procurement, Navy (OPN), and Operations and Maintenance, Navy (OMN).

### 4. Objectives. The contractor shall provide ITGMS for the MSC N6 and stakeholders for the tasks and activities necessary to ensure IT governance and related processes which are integral in the lifecycle planning, production, and sustainment of all MSC C4/IT systems and capabilities, both ashore and afloat. In the context of this PWS, C4/IT systems and capabilities include systems, networks, components, and IT peripherals in which IT resources are expended. C4/IT governance defines the decision-making authority and accountability framework to ensure C4/IT investments efficiently and effectively support the MSC mission while remaining compliant with relevant policy, guidance, and mandates.

### 5. Scope. The Task Areas below are identified within the following PWS and detailed herein to identify specific areas for performance under this requirement.

Task Area 1 - Contract Program Management

Task Area 2 - C4/Information Technology Portfolio Management (C4/IT PfM)

Task Area 3 - Data Management and Data Governance

Task Area 4 - Financial Management

Task Area 5 - Information Management and Organizational Governance

The contractor shall perform the specific tasks detailed in Section 6 to meet the requirements of this PWS. The term "support," where used, is superseded by the specific, measurable actions defined within each subtask. The Government may require surge support during the base or any option period, and surge modifications will be within the scope of the contract and provide increased support for the defined task areas of this PWS. Period of Performance (PoP) is defined as 12 calendar months for the contract base year and each subsequent option year. Surge support over the life of the contract will not exceed 50% of the contractor’s total proposed cost/price for the base and all option periods, excluding any six-month extension of services pursuant to Federal Acquisition Regulation (FAR) 52.217-8.

### 6. Performance Requirements.

### 6.1. Task Area 1 - Contract Program Management

The contractor shall prepare plans in accordance with the Contract Data Requirements Lists (CDRL), describing the technical approach, organizational resources, and management controls to be employed to meet the cost, performance, and schedule requirements throughout task order execution. The contractor shall provide all necessary personnel, administrative, financial, and managerial resources necessary for the performance of the plans submitted for this order. The contractor shall designate a single point of contact (POC) as the Program Manager (PM) who shall work closely with the Government in communicating issues, concerns, or problems on this order. This position shall be designated as a key position for the order. The PM shall have the authority to commit the contractor’s organization and make decisions for the contractor’s organization in response to Government issues, concerns, or problems.  The PM shall be readily available to respond to questions, concerns, and comments, as well as be proactive in alerting the Government to potential contractual/technical issues. Although Government staff may coordinate with other contractor staff, the PM shall serve as the single contractor representative responsible for resolving all issues, concerns, and problems.

6.1.1. Subtask 1: Kickoff Meeting

- The contractor shall schedule a contract kick-off meeting to be held within ten (10) business days of contract award.

- The contractor shall develop an agenda for the kick-off meeting (CDRL 0001).

- The contractor shall ensure that all identified participants are notified of the meeting at least 72 hours in advance. At a minimum, kick-off attendees shall include key contractor personnel and key MSC personnel.

- The contractor shall develop and distribute draft meeting minutes and action items three business days after the kick-off meeting (CDRL 0001).

- The contractor shall distribute final meeting minutes and action items within one business day after Government approval (CDRL 0001).

6.1.2. Subtask 2: Contract Management Plan

- The contractor shall develop, deliver, and maintain throughout the task order PoP, a Contract Management Plan (CMP) that shall be used as a foundation for technical, resource, production, and management planning.

- The contractor shall provide a draft CMP to the MSC COR at the kick-off meeting and provide an updated CMP within 30 calendar days after the kick-off meeting (CDRL 0002).

- The contractor shall maintain the CMP and keep it current. The contractor shall be prepared to brief any plan content to the Government within one business day of a request.

6.1.3. Subtask 3: Monthly Review

- The contractor shall conduct monthly reviews between the contractor Task Area Lead and/or contract PM and the Government Lead.

- The contractor PM shall meet with the Government Lead to discuss individual tasks, prior progress, plans, issues, risks, and action item status. Monthly reviews provide the Government with insight into the status of current project tasks and address risks/issues on a timely basis. Additionally, it is an opportunity to meet with the project team members, to collaboratively evaluate status, discuss needs, decide on near term actions and work-plans, predict future performance or behavior, and produce coherent variance discussions to explain differences from the project plan and create a recovery path.

- The contractor shall prepare and deliver review documentation at least two (2) business days ahead of the review. The monthly reviews shall provide a status on the monitoring of quality assurance, program management applied to the task order, review of current program activities, coordinating plans for upcoming months, and discussing programmatic issues related to cost, schedule, performance, and risk.

- The contractor shall submit monthly review minutes within two business days after the review (CDRL 0003).

6.1.4. Subtask 4: Contract Management Review (CMR)

- The contractor shall conduct CMRs between the contract PM and the COR on a quarterly basis. The CMR template will be determined between the Government and contractor PM.

- The contractor shall prepare and submit a CMR agenda to the COR five business days prior to the CMR meeting.

- The contractor shall prepare and deliver the CMR presentation at least two (2) business days ahead of the review. The CMR shall address current task status to include current task performance in comparison with task performance metrics, mitigation plans for under-performing areas, and other issues and concerns. The first CMR will occur 60 days from contract award. The CMR shall summarize performance by task for the period since last CMR and define the work planned and projected for the subsequent three months. Subsequent reviews will occur at quarterly intervals as determined by the COR and contract PM.

- The contractor shall submit CMR minutes within five business days after the review (CDRL 0004).

6.1.5. Subtask 5: Performance Measurement

The contractor shall monitor performance standards and report monthly via the Contract Status Report (CDRL 0005). Reported performance measures shall include task area status updates including resources planned and used, risks managed, issues reported and associated issue status, deliverables required and submitted, and status for each project supported (schedule, performance). Metrics shall be reported for both monthly and aggregate/cumulative totals.

6.1.6. Subtask 6: Quality Assurance

- The contractor shall implement and maintain a quality management system compliant with the International Organization of Standards (ISO) 9001:2015 or an equivalent standard for all work performed at the contractor’s facilities and onsite in support of this effort. The Government reserves the right to require the contractor to present its current ISO 9001, or equivalent, certificate of compliance at any time. The contractor shall, in addition, adhere to all MSC ISO 9001 assessments by adhering to MSC Quality Management System (QMS) processes for work performed under this effort.

- The contractor shall provide a quality assurance plan and approach for work performed and recommend business process improvements to enhance N6 processes. The quality assurance plan shall be provided at the contract kick-off meeting (CDRL 0006).

- All final deliverables and documentation provided shall require minimal rework, defined as meeting a 95% acceptance rate upon first submission per month.

- The contractor shall edit, standardize, or make changes to material prepared by other writers or designated personnel as requested by the Government.

- The contractor shall review published materials and recommend revisions or changes in scope, format, content, and methods of reproduction, binding, and/or storage medium based on requirements of the published materials.

- The contractor shall maintain records and files of work, revisions, and proper version control in Government-approved data repositories.

- Products typically contain information technology terminology and concepts and are directed to a variety of audiences (e.g., internal and external partners, senior leaders, technical and non-technical personnel). The contractor shall organize material and complete writing assignments according to Department of Defense (DoD), Department of the Navy (DON), and MSC standards regarding order, clarity, conciseness, style, and terminology.

6.1.7. Subtask 7 Phase-In / Phase-Out Plans

- Phase-In Plan: No later than five business days after the Contract kick-off meeting, the contractor shall develop, with Government input, a plan of action to ensure the smooth transition of services from the incumbent contractor to the awarded contractor with no degradation of services (CDRL 0007). The Contractor, in good faith, shall present a clear, negotiable approach to assuming responsibility for any on-going tasks and completing the transition to full contract responsibility by the conclusion of the phase-in period. All key personnel/key positions must be onboard at start of the PoP. Fifty (50) percent total staffing must be complete within 30 days of the start of the PoP and 100 percent within 60 days. The transition period will be from the date of award to the PoP start date. The Government intends to provide a 60-day transition period unless otherwise specified during the kick-off meeting.

- Phase-Out Plan: No later than 120 calendar days prior to the end of the contract or upon notification if the option is not elected, the contractor shall develop, with input from the Government, a plan of action to facilitate the transition of services to the incoming contractor with no degradation in services IAW FAR 52.237-3 (CDRL 0008).

6.1.8. Contract Management Deliverables

| PWS Task# | Deliverable Title | Format | Due Date |  | Distribution/Copies | Frequency and Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| 6.1.1 | Kickoff Meeting Agenda and minutes | CDRL 0001/Electronic format compatible with Microsoft Office version 2016 unless otherwise directed by the COR | Meeting Agenda: 10 days after contract award Meeting Minutes: draft 3 business days after kick-off meeting; final 1 business day after Government approval |  | Standard Distribution* plus all meeting attendees | One-time |
| 6.1.2 | Contract Management Plan | CDRL0002/DI-MGMT-80004A and tailored with Government concurrence | Draft: Due at contract Kickoff Meeting. Final: 30 days after contract award, and updated within 10 business days of any contractual or procedural change. |  | Standard Distribution* | After contract award, and as required |
| 6.1.3 | Monthly Review Meeting, Agenda, and Minutes | CDRL0003/Contractor-determined format with Government concurrence | First review will be conducted within 30 days after contract award. Agenda due 2 business days before the meeting; meeting minutes due 2 business days after meeting. |  | Standard Distribution* | Monthly |
| 6.1.4 | Contract Management Review Meeting, Agenda and Minutes | CDRL0004/ Contractor-determined format with Government concurrence | 1st full Quarter from contract award. Subsequent reviews will occur at quarterly intervals as determined by the COR and CPM |  | Standard Distribution* | Quarterly |
| 6.1.5 | Contract Status Report | CDRL0005/ Contractor-determined format with Government concurrence | 5th working day of the month |  | Standard Distribution* | Monthly |
| 6.1.6 | Quality Assurance Plan | CDRL0006/ Contractor-determined format with Government concurrence | At kickoff meeting |  | Standard Distribution* | One-time |
| 6.1.7 | Phase-In Plan | CDRL0007/ Contractor-determined format with Government concurrence | No later than 5 business days after the contract kick-off meeting |  | Standard Distribution* | One-time |
| 6.1.7 | Phase-Out Plan | CDRL0008/ Contractor-determined format with Government concurrence | No later than 120 calendar days prior to the end of the contract or 15 days after notification not to exercise option year |  | Standard Distribution* | One-time |
| *Standard Distribution: 1 copy of the transmittal letter without the deliverable to the Contracting Officer (KO); 1 copy of the transmittal letter with the deliverable to the Primary COR. |  |  |  |  |  |  |  |

6.2. Task Area 2 – C4/IT Portfolio Management (C4/IT PfM)

The contractor shall provide C4/IT Portfolio Management services for MSC N6 to conduct analysis, implementation and maturity of policies and processes needed to align C4/IT investment decisions with MSC’s business and strategic goals. C4/IT PfM will improve decision making, minimize risk, maximize resources, increase value for stakeholders, and provide for repeatable success. C4/IT PfM is mandated under SECNAVINST 5230.14, IT PfM. The application of C4/IT PfM will enable MSC to achieve mission goals and accomplish business/performance objectives by selecting, controlling and evaluating C4/IT projects to determine the best mix of projects and the right level of investment in each. Similarly, C4/IT PfM helps to balance the portfolio between ongoing sustainment/maintenance initiatives and development/modernization/enhancement (DME) initiatives.

The contractor will play a critical role in the development, training and integration of policies and procedures related to investment decision making and portfolio management within MSC N6. The C4/IT governance model established with these policies and procedures will provide a systematic approach to enable informed C4/IT investment decision making at the portfolio level and establish and maintain a resource baseline.

6.2.1. Subtask 1: C4/IT Investment Management Roadmap Development and Investment Inventory

The contractor shall maintain the C4/IT Investment Management Roadmap for MSC N6. The roadmap is a high-level, visual plan that communicates MSC’s C4/IT strategy. The C4/IT Investment Management Roadmap helps MSC N6 make strategic decisions within the C4/IT portfolio. This roadmap creates a strategic framework with which N6 will effectively organize and prioritize ideas, objectives and requirements into a high-level strategic plan to inform investment decisions. To develop the roadmap, the contractor shall maintain the C4/IT investment inventory.

The C4/IT investment inventory (CDRL 0009):

- Identifies and prioritizes key capabilities, initiatives, and strategic goals for MSC N6

- Provides an inventory of current and planned C4/IT investments to support key capabilities

- Identifies dependencies between planned investments

- Identifies DoD, DON, and/or MSC policies or strategic plans that are driving the investment

- Identifies estimated start and end dates of investments as well as interim milestones, as provided by the MSC N6 PM

- Identifies priority of investment based on stakeholder direction

Using the C4/IT investment inventory, the contractor shall maintain the MSC N6 strategic roadmap (CDRL 0010) with the following specifications:

- The roadmap shall visually depict the plan for achievement of key capabilities, initiatives, and strategic goals based on the C4/IT investment inventory. The roadmap shall depict timelines for program delivery and major milestones across the Future Years Defense Program (FYDP), depict dependencies between different programs and program milestones, and depict linkage to DoD, DON, and MSC strategic goals. Roadmaps may need to be logically broken down to aid in visual display (e.g. overarching N6 roadmap, an N6 ashore roadmap, an N6 afloat roadmap, etc.). The roadmap should address technology, process, application, data, associated workforce development, communication, and change management activities.

- The views of the roadmap shall be tailorable such that the contractor can provide various views of the roadmap as identified by N6 based on stakeholder needs. Views will be based on investment type, categorization and supporting branch. For example, the contractor shall provide a view of the roadmap for programs supporting network modernization or contested environment efforts, or only communication systems.

The roadmap and the C4/IT investment inventory will be updated quarterly. Updates shall include additions or changes to investments, updates to schedule for investments, achievement of milestones for investments, removal of investments, changes or additions to strategic guidance and associated linkage to investments, and changes or additions to dependencies between investments. Development and maintenance of the roadmap require the contractor to work with MSC N6 staff, MSC internal stakeholders including program managers and departments, and MSC external stakeholders to fully understand existing and future investments and associated dependencies and impacts. This includes monitoring DoD, DON, and MSC policy for changes or additions that may require new investments, impact existing investments, and/or modify investment dependencies and priorities.

In support of the roadmap maintenance, the contractor shall:

- Execute a review process that includes the collaborative planning team, stakeholders, and the sponsor.

- During the review process, the contractor shall use a document review form to collect comments and change requests, record and catalog feedback, and to document and track follow-up actions through to completion.

- Schedule and conduct a formal review meeting to obtain approval of the final target state roadmap by the collaborative planning team, stakeholders, and sponsor.

- Create a record of decision to document the approval.

- Publish the approved target state roadmap documents to communicate the plan contents and its impacts on the stakeholder community.

6.2.2. Subtask 2 C4/IT Investment Management Review

The contractor shall facilitate the C4/IT investment management review processes to include assisting with meetings, tasks, and deliverables (CDRL 0011). When C4/IT investments require oversight and decision by senior MSC managers, the C4/IT investment management processes are invoked. MSC N6 regularly evaluates the C4/IT portfolio of programs, projects, and operational activities, including emergent C4/IT requirements, to ensure continued alignment of C4/IT investments to the MSC N6 Support Plan, and to achieve an optimal C4/IT investment mix that balances benefits and risk.

To facilitate the investment management review process, the contractor shall:

- Prepare C4/IT investment management review meeting agendas, minutes, briefs, analyses on a quarterly basis.

- Review and prioritize C4/IT programs, projects, and requirements based on C4/IT investment roadmap.

- Analyze and prepare recommendations for the C4/IT capabilities to be funded.

- Analyze and prepare recommendations for the continuation, acceleration, modification, or suspension of C4/IT investments.

- Recommend and establish criteria to select and evaluate the alignment of C4/IT investments to the MSC N6 roadmap. Factors to be considered are mission and business needs, performance, risks, and expected benefits.

6.2.3. Subtask 3 C4/IT PfM Process Improvement

The contractor shall conduct analysis, aid in implementation, and improve the maturity of PfM processes needed to align C4/IT investment decisions with MSC’s business and strategic goals. C4/IT PfM is a risk-based approach to the selection and management of IT projects integrating business and C4/IT planning, budgeting, standards, processes, and governance.

To facilitate C4/IT PfM process improvement, the contractor shall complete the following tasks:

- Develop and maintain correspondence and written products addressing the MSC C4/IT strategic direction, policies, standards, guidance, and procedures as required. Up to five (5) procedures and processes shall be created per PoP (CDRL 0012).

- Conduct reviews and assessments of C4/IT PfM strategies, governance structures, policies, procedures, and processes governed by existing DoD, DON, and MSC policies to ensure C4/IT investments are aligned to MSC business and strategic priorities.

- Prepare justification statements to defend the C4/IT budget during spend plan development and during annual and periodic budget reviews with internal and external stakeholders.

- Prepare requirements package documentation needed for the Government to prioritize and evaluate requests for NWCF, TWCF, RDT&E, OPN, and OMN resources. Requirements package documentation includes, but is not limited to, briefing packages, white papers, and supporting analyses (CDRL 0013).

- Develop and report C4/IT PfM metrics and benchmarks. The metrics and benchmarks shall be comprised of the standards and measures used to compare the allocation, risk, and health of a given portfolio (e.g. alignment to strategic goals, project completion [on-time/on-budget], customer satisfaction, etc.).

- Develop and maintain C4/IT PfM dashboards for use by MSC leadership, program managers, and portfolio managers to assist with making future investment decisions. Dashboards shall include financial execution, Planning, Programming, Budgeting, and Execution (PPBE) related data, Program Objective Memorandum (POM) data, Mission Area Management (MAM) data, spend plans, fielding plans, and data from the investment inventory using Government approved tools (e.g. Maven, SharePoint, Advana/Jupiter, Tableau, Dataverse).

6.2.4. Subtask 4 C4/IT Portfolio Investment Management

The contractor shall perform program and project management functions to aid MSC N6 in the assessment, maturing and implementing of processes supporting C4/IT portfolio investment management. The goal of portfolio investment management is to select investments to deliver required functional capabilities, control their development and operations, manage risk, and continually evaluate performance using standard criteria and repeatable processes. Performance of program and project management functions shall include preparation of documentation to support program requirements definition, service and capability acquisition, system lifecycle sustainment and eventual system decommissioning and disposal.

The current C4/IT portfolio includes Navy program of record (POR) systems and MSC unique systems:

- Navy POR systems - thirteen (13):

- Consolidated Afloat Networks and Enterprise Services (CANES) / includes the MSC specific variant Network Management System (NMS)

- Commercial Broadband Satellite Program (CBSP) / includes Satellite Terminal (transportable) Non-Geostationary (STtNG)

- Global Command and Control System-Maritime (GCCS-M)

- Combined Enterprise Regional Information Exchange (CENTRIX)

- Computer Network Defense (CND)

- Global Positioning System (GPS) based, Positioning, Navigation, and Timing Service (GPNTS)

- High Frequency, Ultra High Frequency (UHF), and Very High Frequency (VHF) single channel radio systems

- Battle Force Tactical Network (BFTN) Resilient Command, Control and Communications (RC3) System Enhancement (BRSE)

- Navy Marine Corps Intranet (NMCI)

- Automated Digital Network System (ADNS)

- Navy Modular Automated Communication Systems (NAVMACS)

- Theater Medical Information Program (TMIP)

- Tactical Air Navigation (TACAN)

- MSC unique systems - nine (9):

- Next Generation Wideband (NGW)

- Shipboard Management Information System (SMIS) / includes Microsoft Endpoint Configuration Management (MECM)

  - Afloat Release 2 (AR2) unclassified network

  - Afloat Classified Global Operating System Upgrade Project (ACG) classified network

  - SMIS Mini-Unclassified (SMIS Mini-U)

  - SMIS Mini-Classified (SMIS Mini-C)

- Visual Information (VI)

- Mobile Expeditionary Communication Kit (MECK)

- Enterprise Land Mobile Radio (ELMR) / Firefighting Radios

- Afloat Multi-Functional Devices (MFDs)

- Ashore IT / includes audio-visual, mobility, office compute, and collaboration

- Civilian Mariner Wireless Network (CivMar WiN)

- Flank Speed Edge (FSE), Flank Speed Wireless and other Flank Speed Services

In support of C4/IT portfolio investment management, the contractor shall:

- Conduct assessments and provide recommendations to resolve project execution issues (cost, schedule, and performance) identified during project milestone decisions.

- Review, analyze, and develop recommendations, as requested by the COR, to use new initiatives and best practices to improve areas within program and project management. This may include development of, or modification to, existing Quality Management System (QMS) documentation to support the recommendations.

- Prepare and maintain program management documentation for MSC programs, e.g. program management plans, lifecycle cost estimates, fielding plans, integrated master schedules, and integrated logistics support plans. This includes documentation for ship new construction (SCN) for each of the programs supported. The following are estimates of the quantity of documentation required:

    - Up to twenty-four (24) program management plans per PoP (CDRL 0014). If the program is a Navy POR, the contractor shall gather and organize existing program documentation into a MSC specific plan. The Government shall facilitate acquiring existing program documentation.

    - Up to twenty-four (24) lifecycle cost estimates per PoP (CDRL 0015).

    - Up to twenty-four (24) fielding plans per PoP (CDRL 0016). Fielding plans will be maintained and updated as program requirements change and/or programs move through the program lifecycle.

    - Develop and/or maintain integrated master schedules (IMS) for up to twenty-four (24) MSC N6 programs per PoP (CDRL 0017). Throughout a program’s lifecycle, the IMS shall be updated weekly and provided to program staff in preparation for N6 program reviews and other analysis as needed. The IMS will be tracked and monitored by the contractor to measure progress against all program baseline plans gathered internally, within MSC, and externally. A corrective action process will be developed and enacted when corrective action plans are established, and when performance does not align with program parameters or is outside of established variance thresholds identified. Critical path analyses will be completed to support PfM and road mapping efforts.

    - Develop and/or maintain up to twenty-four (24) Integrated Logistics Support Plans (ILSP) for each program per PoP, which will be utilized for the development, implementation, and assessment of critical ILS processes (CDRL 0018).

The ILSP shall:

      - Identify preventive, predictive, and corrective maintenance strategies.

      - Provide detailed system training requirements and associated personnel skill sets and staffing plans.

      - Include an Approved Parts List (APL), spares lists, and shipboard allowance for each system.

      - Identify requirements for tools, test equipment, and associated support systems to maintain the system throughout the system lifecycle.

- Participate in program reviews, conferences, briefings, and other meetings. Each program is expected to have monthly meetings. This includes preparation of reprogramming requests and program briefings to higher authorities.

- Conduct analyses and prepare recommendations for efficient program execution, including business case analysis (BCA) and cost benefit analysis (CBA) development. Up to ten (10) analyses shall be completed within each PoP.

- Develop and implement risk management strategies, plans, assessments, analyses, studies, and recommendations. Develop an N6 Risk Program and Risk Management Plan (RMP) to identify, document, assess, mitigate, and manage risks and issues associated with all N6 programs (CDRL 0019). The RMP shall be aligned with the DoD Risk, Issue, and Opportunity Management Guide for Defense Acquisition Programs.

- Develop up to twenty-four (24) POM issue papers for MSC N6 programs per PoP (CDRL 0020). Track the DoD’s calendar driven PPBE process and conduct requirements and cost analysis supporting the development of POM issue papers for MSC N6 programs.

- Perform registration, tracking, and annual certification functions for MSC N6 programs, systems, software, applications, and assets within DoN Application and Database Management System (DADMS) and Defense Information Technology Portfolio Repository – Department of the Navy (DITPR-DoN).

- Provide a meeting agenda for each N6 Working-level Integrated Project Review (IPR) meeting (CDRL 0021). The IPR meeting agenda will be due two business days prior to the IPR meeting. Up to 150 IPR meeting agendas will be delivered per PoP.

- Provide meeting minutes for each MSC N6 IPR meeting (CDRL 0022). IPR meeting minutes shall include a list of attendees, summarize what was discussed during the meeting, identify action items, identify who has the lead on the identified action item and estimated due dates, identify the status of open action items, and identify decisions made during the meeting. IPR meeting minutes will be due two business days following the IPR meeting. Up to 150 IPR meeting minutes will be delivered per PoP.

- Coordinate with internal and external program stakeholders to document program risks and issues, develop proposed solutions or mitigations to program risks and issues, and communicate program progress.

6.2.5. C4/IT PfM Deliverables

| PWS Task# | Deliverable Title | Format | Due Date |  | Distribution/Copies | Frequency and Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| 6.2.1 | C4/IT Investment Inventory | CDRL 0009/ Contractor-determined format with Government concurrence | Updated quarterly |  | Standard Distribution* | Quarterly |
| 6.2.1 | MSC N6 Strategic Roadmap | CDRL 0010/ Contractor-determined format with Government concurrence | Updated quarterly |  | Standard Distribution* | Quarterly |
| 6.2.2 | C4/IT Investment Management review meeting agenda, minutes, briefs, analyses | CDRL 0011/ Microsoft Office version 2016 (or current version) or Adobe Acrobat Reader DC unless otherwise directed by the COR | As scheduled |  | Standard Distribution* | Quarterly or as otherwise scheduled |
| 6.2.3 | C4/IT PfM process and procedure | CDRL 0012/ Microsoft Word 2016 (or current version) | As required |  | Standard Distribution* | Up to 5 per PoP |
| 6.2.3 | Requirements Package Documents | CDRL 0013/ in accordance with MSC standards or as directed by Government | As required |  | Standard Distribution* | As required |
| 6.2.4 | Program Management Plan | CDRL 0014/ Microsoft Office version 2016 (or current version) unless otherwise directed by the COR | As required |  | Standard Distribution* | Up to 24 per PoP |
| 6.2.4 | Lifecycle Cost Estimates | CDRL 0015/ MS Excel 2016 (or current version) or as directed by Government | As required |  | Standard Distribution* | Up to 24 per PoP |
| 6.2.4 | Fielding Plans | CDRL 0016/ MS Excel 2016 (or current version) using Government template | As required |  | Standard Distribution* | Up to 24 per PoP |
| 6.2.4 | Integrated Master Schedule | CDRL 0017/ MS Project or contractor-determined format with Government concurrence | As required |  | Standard Distribution* | Up to 24 per PoP |
| 6.2.4 | Integrated Logistics Support Plan | CDRL 0018/ Contractor-determined format with Government concurrence | As required |  | Standard Distribution* | Up to 24 per PoP |
| 6.2.4 | Risk Management Plan | CDRL 0019/ Contractor-determined format with Government concurrence | 120 days after contract start |  | Standard Distribution* | One-time |
| 6.2.4 | Program Objective Memorandum Issue Paper | CDRL 0020/ in accordance with MSC standards or as directed by Government | As required |  | Standard Distribution* | Up to 24 per PoP |
| 6.2.4 | IPR Meeting Agenda | CDRL 0021/ Contractor-determined format with Government concurrence using MS Word 2016 (or current version) | Two business days prior to the IPR meeting. |  | Standard Distribution* | Up to 150 per PoP |
| 6.2.4 | IPR Meeting Minutes | CDRL 0022/ Contractor-determined format with Government concurrence using MS Word 2016 (or current version) | Two business days following completion of IPR meeting |  | Standard Distribution* | Up to 150 per PoP |
| *Standard Distribution: 1 copy of the transmittal letter without the deliverable to the KO; 1 copy of the transmittal letter with the deliverable to the Primary COR. |  |  |  |  |  |  |

6.3. Task Area 3 – Data Management and Data Governance

Data management is required for MSC N6 to maintain overall effectiveness, efficiency, and compliance with the C4/IT portfolio. The contractor shall perform data management functions for MSC N6, including updates, maintenance, sustainment, and quality control for data repositories, dashboards, workflows, applications, and related solutions.

This work includes the use and sustainment of MSC N6 PfM toolsets including the Program Budget Resource (PBR), Executive Decision Tool (EDT), Resource Requirement Tool (RRT), Funding Execution Approval Request (FEAR), Continuing Resolution Amendment (CRA) tool, C4/IT Investment Inventory, Change Request Tool, Master Install Scheduler (MIS), and related PfM and financial dashboards.

The contractor shall ensure data accuracy, availability, consistency and reliability across all repositories to support effective reporting, analysis, and decision-making, portfolio visibility, and executive level oversight. Proper use and maintenance of these tools is essential to sustaining reliable data access, strengthening data governance, and ensuring continued support of MSC N6 C4/IT planning, execution, and oversight activities.

In support of data management and data governance, the contractor shall:

- Maintain all existing data repositories and associated dashboards that provide support for MSC N6 PfM and financial management toolsets.

- Develop, as requested, new data repositories or dashboards that support MSC N6 PfM or financial management functions. Up to three (3) new data repositories and dashboards shall be delivered per PoP.

- Develop and maintain a data dictionary for all data repositories that can be used to support internal/external stakeholders’ understanding of data elements within the repositories (CDRL 0023).

- Maintain data standards, validation rules, authorized values, naming conventions, and required fields to support consistent data entry, reporting, and analysis across MSC N6 repositories and dashboards.

- Provide performance monitoring of all data repositories and dashboards.

- Implement data governance in alignment with DoD Data Strategy goals.

- Adhere to access policies and digital policy rules based on applicable laws, regulations, DoD policies, and MSC Component policies.

- Perform daily backups on all data repositories.

- Generate a monthly data maintenance report that provides visibility into the health and sustainment of data repositories and dashboards. The report shall include change logs, feature updates and improvements, completed maintenance activities, outages or service interruptions, known or experienced data integrity issues, data loss, corrective actions, repairs, and an overall assessment of system performance, reliability, and data quality (CDRL 0024).

- Develop curriculum and provide training for all data repositories, dashboards, workflows and processes, including training for changes made to existing repositories, dashboards, workflows and processes. Up to ten (10) training courses shall be delivered per PoP (CDRL 0025)

- Facilitate data repository compliance assessments and provide recommendations for data management process improvement, workflow automation, data quality improvement and governance controls.

- Create standard operating procedures (SOP) for all new products, and update SOPs for any changes made to existing products. Up to twenty-five (25) SOPs shall be created per PoP (CDRL 0026).

6.3.1. Data Management Deliverables

| PWS Task# | Deliverable Title | Format | Due Date |  | Distribution/Copies | Frequency and Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| 6.3 | Data Dictionary | CDRL 0023/ Contractor-determined format with Government concurrence | 60 days post award; updated quarterly |  | Standard Distribution* | 60 days post award; updated quarterly |
| 6.3 | Data Maintenance Report | CDRL 0024 / Contractor-determined format with Government concurrence | As required |  | Standard Distribution* | Monthly |
| 6.3 | Training course | CDRL 0025/ Contractor-determined format with Government concurrence | As required |  | Standard Distribution* | Up to 10 per PoP |
| 6.3 | Standard Operating Procedure | CDRL 0026 / Government provided format | As required |  | Standard Distribution* | Up to 25 per PoP |
| *Standard Distribution: 1 copy of the transmittal letter without the deliverable to the KO; 1 copy of the transmittal letter with the deliverable to the Primary COR. |  |  |  |  |  |  |

6.4. Task Area 4 – Financial Management

The contractor shall perform Financial Management (FM) functions for MSC N6 to ensure the efficient and effective management of budgetary resources. N6 requires contractor performance of financial management planning, reporting and analysis tasks to procure information technology products and services.

6.4.1. Subtask 1 Financial Planning and Reporting

The contractor shall perform financial planning and reporting functions for MSC N6 for FM tasks that include gathering and entering financial data, documenting processes, and preparing resource reports.

In support of financial planning and reporting, the contractor shall:

- Integrate IT portfolio investment decisions into planning, programming, and budgeting tasks.

- Track and report the status of MSC N6 budgetary resources as committed, obligated, and executed in the C4/IT spend plan, program execution reviews, and required stakeholder reporting metrics.

- Report the status of MSC N6 C4/IT requirements and investments as planned, programmed, budgeted, unfunded, or placed into service (CDRL 0027). This report shall include tracking of commitments, obligations, and expenses of all MSC N6 programs and projects.

- Prepare briefing material, e.g. spreadsheets, slides, and talking points, to support weekly program reviews, midyear financial reviews, and end of year financial reviews.

- Perform data entry into the Program Budget Information System - Information Technology (PBIS-IT).

- Prepare and analyze internal and external financial management reports, supporting briefs, and budget control and execution reports utilizing available authoritative data sources, e.g. PBIS-IT, Navy Enterprise Resource Planning (ERP), and PBR. The following are examples and estimates of the reports and briefs required:

    - Weekly Commitment Report (CDRL 0028)

    - Monthly Expensing Report and Net Operating Revenue (NOR) response

    - PBIS-IT submissions

    - Mid-year financial review brief

    - End of year financial review brief

    - Up to twenty-four (24) ad hoc Funds Execution reports per PoP (CDRL 0029).

- Create and maintain an integrated and tailorable dashboard that correlates current year financial execution to spending and fielding plans.

- Facilitate meetings and prepare meeting agendas, minutes, briefs, and supporting analysis for financial planning and reporting efforts.

- Provide verification and reporting to ensure alignment between PBIS-IT and DITPR-DoN, DADMS and Enterprise Mission Assurance Support Service (eMASS) information for C4/IT programs.

6.4.2. Subtask 2 Financial Analysis

The contractor shall perform financial analysis functions for MSC N6 including financial data analysis, risk management, and compilation of financial data for formal and ad hoc data calls.

In support of financial analysis, the contractor shall:

- Conduct financial analysis, financial risk analysis and internal assessments to include identifying and evaluating financial risks and management techniques to mitigate risk exposure.

- Facilitate financial analysis integrated project teams (IPTs), special advisory boards, off site meetings, working groups, and audit teams.

- Conduct analytical assessments, studies, and evaluations to improve financial policy development and decision making.

- Develop and maintain correspondence and written products addressing MSC N6 financial management and analysis policies, standards, guidance, and procedures as required. Up to five (5) procedures and processes shall be created per PoP (CDRL 0030).

- Evaluate and analyze processes and procedures to address deficiencies impacting accuracy and compliance with C4/IT spending approval, documentation, and reporting.

- Prepare responses to internally and externally requested acquisition and financial management data calls including data calls from Office of the Secretary of Defense (OSD), Office of Budget (FMB), and United States Transportation Command (USTC).

- Track, monitor, and report the status of Defense Business System (DBS) expenditures (CDRL 0031).

- Perform analysis of data in PBIS-IT.

- Prepare budgetary requests for submission to United States Fleet Forces Command (USFFC) and USTC for NWCF and TWCF resourcing as part of the PPBE process. Up to eight (8) budgetary requests shall be created per PoP (CDRL 0032).

6.4.3. Subtask 3 Funding Execution

The contractor shall perform funding execution functions for MSC N6 that are required to procure information technology products and services. Funding execution requires maintaining the public confidence by implementing proper safeguards regarding federal funds execution. The MSC Comptroller has established internal controls to ensure efficiency, effectiveness, and accountability in funding execution.

In support of funding execution, the contractor shall:

- Perform Information Technology Procurement Request (ITPR) submission and processing functions.

- Gather procurement request information and perform ITPR generation, data entry, and submission in Navy ERP. Up to 300 ITPRs shall be created per PoP (CDRL 0033).

- Generate a weekly ITPR status report (CDRL 0034).

- Align funding execution with approved budgetary resources and spend plans.

- Prepare Procurement Requisition (PR) packages that support and align with approved acquisition requirements and associated costs. Approved PR packages shall be archived in a Government approved data repository. Up to 300 PR packages shall be created per PoP (CDRL 0035).

- Process Procurement Requisition packages from initiation through confirmation of funds execution.

- Perform funding execution transactions including realignments, invoice processing, and preparation of supporting documentation. An average of 350 funding execution actions is performed monthly.

- Conduct quality assurance checks on each funding execution action.

- Reconcile MSC N6 financial data to all financial systems of record. Identify balances that have not been liquidated and have no activity (such as obligations, adjustments, or disbursements) within a 90-day period to ensure compliance with the Dormant Account Review Quarterly (DAR-Q) process.

- Develop and maintain a fiscal year tracking tool for procurement actions.

- Maintain all automated financial management and funding execution data repositories.

- Perform end of fiscal year closeout activities.

- Prepare the Requirement Execution Plan (CDRL 0036).

- Prepare and analyze the Monthly Expensing Report and NOR response (CDRL 0037).

6.4.4. Financial Management Deliverables

| PWS Task# | Deliverable Title | Format | Due Date |  | Distribution/Copies | Frequency and Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| 6.4.1 | Financial Tracking Report | CDRL 0027/ Contractor-determined format or as directed by the Government | Monthly |  | Standard Distribution* | Monthly |
| 6.4.1 | Weekly Commitment Report | CDRL 0028/ Contractor-determined format or as directed by the Government | Weekly; NLT Friday |  | Standard Distribution* | Weekly |
| 6.4.1 | Ad Hoc Funds Execution Report | CDRL 0029/ Contractor-determined format or as directed by the Government | NLT 72 hours of required submission |  | Standard Distribution* | Up to 24 per PoP |
| 6.4.2 | FM process and procedure | CDRL 0030/ Contractor-determined format or as directed by the Government | As required |  | Standard Distribution* | Up to 5 per PoP |
| 6.4.2 | DBS Tracking Report | CDRL 0031/ Contractor-determined format or as directed by the Government | NLT 10th of the month |  | Standard Distribution* | Monthly |
| 6.4.2 | Budgetary Request | CDRL 0032/ Government provided format | As required |  | Standard Distribution* | Up to 8 per PoP |
| 6.4.3 | ITPR | CDRL 0033/ Government provided format | As required |  | Standard Distribution* | Up to 300 per PoP |
| 6.4.3 | ITPR Status Report | CDRL 0034/ Contractor-determined format as approved by the Government | NLT Monday at 1200 |  | Standard Distribution* | Weekly |
| 6.4.3 | Procurement Requisition package | CDRL 0035/ Government provided format | As required |  | Standard Distribution* | Up to 300 per PoP |
| 6.4.3 | Requirement Execution Plan | CDRL 0036/ Government provided format | Annually |  | Standard Distribution* | Annually |
| 6.4.3 | Monthly Expensing Report and NOR Response | CDRL 0037/ Contractor-determined format or as directed by the Government | NLT 2nd Monday of the month |  | Standard Distribution* | Monthly |
| *Standard Distribution: 1 copy of the transmittal letter without the deliverable to the KO; 1 copy of the transmittal letter with the deliverable to the Primary COR. |  |  |  |  |  |  |

6.4. Task Area 5 – Information Management and Organizational Governance

The contractor shall perform Information Management functions for MSC N6 to improve the integrity, quality, utility, and security of organizational information. MSC N6 requires contractor performance of business process automation, data call coordination, policy and organizational support, and quality control tasks to improve organizational and operational effectiveness.

In support of information management and governance, the contractor shall:

- Develop guidance for information collection, storage, availability, and overall communication processes.

- Modernize and streamline workflow processes through the development and integration of business processes into automated systems.

- Provide high-level analytical and writing support for MSC N6 leadership.

- Analyze, evaluate, and prepare N6 briefs, reports, and official correspondence across all organizational levels (director, division, branch, and team).

- Review, update, and draft charters, Memorandums of Agreement (MOAs), Memorandums of Understanding (MOUs), organizational charts, and MSC N6 specific policies and procedures.

- Identify, assess, and compile data to respond to approximately 200 data calls annually across all task areas.

- Formulate recommendations and draft response packages for Congressional, DoD, and other Government agency inquiries.

- Interpret and apply relevant Federal, DoD, and DON directives, instructions, handbooks, and messages.

- Manage strategic communications and coordinate with subject matter experts and cross-functional stakeholders to align internal and external communications with mission objectives.

- Improve MSC N6 internal controls and procedures through the execution of Quality Management System (QMS) and Manager’s Internal Control (MIC) processes.

    - Identify risks, perform root cause analysis, test internal controls during audits, and develop corrective actions for identified deficiencies.

    - Prepare the annual Statement of Assurance (SOA) memorandum and compile all requisite supporting documentation.

    - Review and update QMS procedures for accuracy, relevance and completeness. Up to forty (40) QMS procedure updates shall be performed per PoP (CDRL 0038).

    - Generate a monthly summary report detailing the status of all MIC and QMS tasks and actions to brief N6 leadership (CDRL 0039).

6.4.1. Information Management and Organizational Governance Deliverables

| PWS Task# | Deliverable Title | Format | Due Date |  | Distribution/Copies | Frequency and Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| 6.4 | QMS procedure update | CDRL 0038/ Government provided format | As required |  | Standard Distribution* | Up to 40 per PoP |
| 6.4 | QMS/MIC Monthly Report | CDRL 0039/ Contractor-determined format or as directed by the Government | NLT 2nd Monday of the month |  | Standard Distribution* | Monthly |
| *Standard Distribution: 1 copy of the transmittal letter without the deliverable to the KO; 1 copy of the transmittal letter with the deliverable to the Primary COR. |  |  |  |  |  |  |

7. Performance Standards.

| Performance Standard | Acceptable Quality Level (AQL) | Method of Surveillance |
| --- | --- | --- |
| Accuracy of Documentation | 95% of submitted documents shall not be required to be returned to the contractor for corrections | 100% Inspection by COR/ACOR |
| Data Maintenance | Daily backups are completed with 99% success rate | Government review of Data Maintenance report and backup logs |
| CDRL Deadlines | 95% of CDRLs are submitted on time unless given an exception by the COR, and are free of substantive errors | 100% Inspection by COR/ACOR |
| Personnel Management | Key personnel vacancies are filled within 30 calendar days with qualified personnel | Government review of staffing plan |
| Combatting Trafficking in Persons (CTIP) FAR 52.222-50 Certification | Achieve and maintain 100% compliance due to U.S. Zero Tolerance policy | 100% Inspection / COR will confirm receipt of initial certification and future notifications |
| Whistleblower Rights Defense Federal Acquisition Regulation Supplement (DFARS) 252.203-7002 Certification | Achieve and maintain 100% compliance | 100% Inspection / COR will confirm receipt of initial certification and future notifications |

8. Patents, Data Rights, and Copyrights.

The contractor shall grant or obtain for the Government, and others acting on its behalf, a paid-up, non-exclusive, irrevocable, world-wide copyright license to reproduce, prepare derivative works from, and publicly display such data, and to authorize others to do so for Government purposes, any and all financial, management, or administrative data identified above in Paragraph 6, Data Deliverables, unless the KO agrees in writing to waive this requirement on a case-by-case basis.

DFARS 252.227-7013, Rights in Technical Data - Other Than Commercial Products and Commercial Services (JAN 2025) shall apply any and all technical data identified in above paragraphs, Data Deliverables, unless the KO agrees in writing to waive this requirement on a case-by-case basis. The term “technical data” is defined to mean recorded information, regardless of the form or method of the recording, of a scientific or technical nature (including computer software documentation). Any and all such data shall be either (1) developed exclusively with Government funds or (2) developed with mixed funding.

Per DFARS 252.227-7013, the Contractor shall grant to or obtain for the Government: (1) unlimited rights to technical data which is developed exclusively with Government funds; and (2) Government Purpose Rights to technical data which is developed with mixed funding. “Unlimited rights” means rights to use, modify, reproduce, perform, display, release, or disclose technical data in whole or in part, in any manner, and for any purpose whatsoever, and to have or authorize others to do so. “Government purpose rights” means the rights to - (1) Use, modify, reproduce, release, perform, display, or disclose technical data within the Government without restriction; and (2) Release or disclose technical data outside the Government and authorize persons to whom release or disclosure has been made to use, modify, reproduce, release, perform, display, or disclose that data for United States Government purposes.

This contract incorporates by reference Deferred Delivery of Technical Data or Computer Software (APR 1988) and Deferred Ordering of Technical Data or Computer Software (APR 1988).

### 9. Place of Performance.

Locations: Military Sealift Command Headquarters, Building SP-48, SP-64, KBB, and X-132, Norfolk, Virginia and, Building 1900E, United States Transportation Command, Scott Air Force Base, Illinois.

Place of Performance: Efforts shall be performed both at a Contractor facility located within 50 miles of Naval Station Norfolk, and at MSC facilities located on Naval Station Norfolk and Scott Air Force Base. Contractor key personnel will be expected to engage in meetings on a regular basis, at Naval Station Norfolk; therefore, travel to and from the contractor site will be required on an as-needed basis, with a minimum of two hours’ notice. Travel for such meetings will be at the Contractor’s expense. The Contractor shall be expected to keep abreast of current activities and meetings to ensure that appropriate personnel are on-site.

Alternative work sites allow for situational teleworking or remote work flexibility. Any request to work remotely will be reviewed on a case-by-case basis by the Program Manager and only authorized and approved by the COR. Regardless of where work is performed, the Contractor shall ensure that work is completed effectively and that mission needs and requirements are met without degradation of services. Also, the contractor may be required to account for the physical location of their personnel should this information be requested by the COR. The Contractor shall propose on-site rates for all work performed at an alternative work site. Incidental charges incurred while working at an alternative work site (e.g., electricity, internet) are not allocable to the contract and should not be billed to the Government.

Alternate Place of Performance - Contingency Only: As determined by the COR, Contractor employees may be required to work at an alternate place of performance (e.g., home, the Contractor's facility, or another approved activity within the local travel area) in cases of unforeseen conditions or contingencies (e.g., pandemic conditions, exercises, Government closure due to inclement weather). Non-emergency/non-essential Contractors should not report to a closed Government facility. Contractors shall prepare all deliverables and other contract documentation utilizing Contractor resources. To the extent possible, Contractors shall use best efforts to provide the same level of support as stated in the PWS. In the event the services are impacted, reduced, compromised, etc., the Contractor may request an equitable adjustment pursuant to the Changes clause of the contract. If the Contractor has alternate work locations to execute the PWS, the Contractor shall keep the COR, and KO informed about place of performance of its employees. If work required by this PWS is performed outside the Contractor's local office, the Government will not be responsible for costs incurred by the Contractor to make personnel available for meetings at the local office.

9.1. Naval Station Norfolk Desk Space

MSC will provide up to twenty (20) desk spaces at Naval Station Norfolk for onsite support. The provided space will not be permanently assigned and will be provided at the discretion of MSC and the COR. Provided desk space will include a network connection.

9.2. Scott Air Force Base Desk Space

MSC will provide one (1) desk space at Scott Air Force Base for onsite support. The provided space will not be permanently assigned and will be provided at the discretion of MSC and the COR. Provided desk space will include a network connection.

### 10. Period of Performance (PoP)

The resulting award PoP will be inclusive of a one (1) year base period, four (4) one-year option periods, and a six (6) month option period in accordance with FAR 52.217-8 Option to Extend Services. Option periods are subject to availability of funds and may be unilaterally exercised by the Government.

Recognized Federal Holidays: The Contractor is not required to perform services on Federal Holidays (as specified on the U.S. Office of Personnel Management website), unless otherwise specified by the COR.

Unplanned Federal Government Closure: In the event an authorized official, by either executive or legislative order, declares Federal offices closed (treated as a holiday for pay and leave purposes), the order only applies to Federal employees (unless otherwise stated in the order).

11. Security Requirements.

This section shall be considered a supplement to the Government provided DD Form 254, DoD Contract Security Classification Specification. The following security requirements shall apply to this effort.

References:

- DISA Form 786, DISA Statement of Information System Use and Acknowledgement of User Responsibilities

- DISA Policy Letter, Unauthorized Connections to Network Devices, 11 September 2013

- DISA Instruction 240-110-8, Information Security

- DISA Instruction 240-110-36, Personnel Security

- DISA Instruction 240-110-38, Industrial Security

- DISA Instruction 240-110-43, Insider Threat Program

- DISA Instruction 630-230-19, Cybersecurity

- DoDM 5200.01, Vol 1-4 Information Security Program, 24 February 2012

- DOD 5200.02, Procedures for the DoD Personnel Security Program, 3 April 2017

- DoD Instruction 5200.48, Controlled Unclassified Information (CUI), 6 March 2020

- 32 Code of Federal Regulation Part 117, NISPOM

Contacts:

MSC Security Personnel can be contacted for Industrial or Personnel Security related issues via mail at:

Military Sealift Command

ATTN: MSC Industrial Security Officer

471 East C Street

Norfolk, Virginia 23511

For MSC specific security related matters, contact the MSC Security Manager:

Name: Eric Schotter

Phone Number: (757) 443-2872

E-mail: eric.c.schotter.civ@us.navy.mil

11.1. Security Classification

As specified in the DoD Contract Security Classification Specification, DD Form 254, the contractor shall perform classified work under this contract. At time of award, the contractor shall have a SECRET facility clearance (FCL).

11.2. Clearance Eligibility

U.S. Government Secret security clearance eligibility is required to access and handle classified materials and work within Secret classified spaces unescorted. Access to SECRET is limited to U.S. Government Facilities or other U.S. Government-sponsored performance locations.

11.3. Security Officer

The contractor shall appoint a Facility Security Officer (FSO) to support those contractor personnel requiring clearance and/or access to Government facility/installation and/or access to information technology systems under this contract. The FSO is typically a key management person who is the contractor’s main POC for security issues. The FSO will be responsible for tracking the security requirements for contractor personnel (subcontractors included) utilized on this contract. Responsibilities include tracking all personnel assigned Government Common Access Card (CAC) and MSC badges (issuance and expiration dates) and entering/maintaining personnel mandatory training information within the staffing plan. The FSO will validate that the latest MSC Contractor Check-in and Check-out (CICO) procedures are implemented and followed.

11.4. Personnel

The contractor shall conform to the security provisions of, 32 CFR, Part 117 (NISPOM), DoDM 5220.32 Volume I, National, Industrial Security Program:  Industrial Security Procedures for Government Activities,  DoDM 5200.01, Volume 3:  DoD Information Security Program: Protection of Classified Information, DoDD 5240.06:  Counterintelligence Awareness and Reporting (CIAR), SECNAVINST 5510.30C:  Department of the Navy Personnel Security Program, DoDI 5200.48:  CUI, DoD 8570.01-M Information Assurance Workforce Improvement Program, and the Privacy Act of 1974. Prior to any costs being charged on contracts/task orders, the contractor shall verify that contractor personnel (including administrative and subcontractor personnel) have obtained and can maintain favorable background investigations at the appropriate level(s) for access required for the contract/task order and Privileged Admin Access (PAA) personnel are certified/credentialed for the CSWF and its transition to Cyber Workforce Qualification Program (CWQP) upon updates to DFARS. PAA personnel shall have 90 days from onboarding to obtain the proper qualifications. Contractor shall have at a minimum, an interim HSPD-12/Tier 1 (T1) investigation, for contractor personnel in a Non-Sensitive position, and a Temporary Tier 3 (T3) investigation for contractor personnel in Non-Critical-Sensitive positions and/or Secret Clearance. Costs to meet these security requirements are not directly chargeable to this contract.

NOTE: If a final determination is made that an individual does not meet or cannot maintain the minimum-security fitness requirements, the contractor shall permanently remove the individual from MSC facilities, projects, and/or programs. If an individual who has been submitted for a fitness determination or security clearance is "denied," receives an "Interim Declination," or unfavorable fingerprint, the contractor shall remove the individual from MSC facilities, projects, and/or programs until such time as the investigation is fully adjudicated or the individual is resubmitted and is approved. All contractor and subcontractor personnel removed from facilities, projects, and/or programs will cease charging costs directly or indirectly on contracts/task orders.

11.4.1. Personnel Clearance

Personnel associated with this contract will possess a SECRET personnel security clearance (PCL) for access. These programs/tasks include, as a minimum, contractor personnel having the appropriate clearances required for access to classified data as applicable. Prior to starting work on the task, contractor personnel will possess at a minimum a temporary SECRET clearance via Defense Counterintelligence and Security Agency Consolidated Adjudication Services (DCSA CAS) for the respective task and position assignment in accordance with SECNAVINST 5510.30C. Any future revision to the respective directive and instruction will be applied as a contract modification. Contractor personnel will handle and safeguard any CUI and/or classified information in accordance with appropriate DoD, DON and MSC security regulations. The contractor shall immediately report any security incident or insider threat indicator to the MSC Security Office, the COR, and Government Project Manager.

11.4.2. Physical Access to Government Facilities and Installations

Contractor personnel will physically access Government facilities and installations for purposes of site visitation, supervisory and quality evaluation, work performed within Government spaces (either temporary or permanent), or meeting attendance. To enable compliance with the latest facility/installation access requirements, contractors supporting these efforts will directly contact the facility/installation where access is required and comply with the security regulations applicable to the Government facility/installation.

The majority of Government facilities/installations require a CAC for access. Contractor personnel will carry proper form of identification(s) and vehicle proof of insurance or vehicle rental agreement for any liability issues. For admission to MSC facilities/installations, all contractor personnel must have the COR or Government sponsor initiate access. For contractor personnel requiring a Secret security clearance, a visitor authorization request (VAR) must be submitted via Defense Information System for Security (DISS) to the applicable Security Management Office (SMO). For admission to MSC facilities, the contractor shall send VAR to SMO 404426. For visitation to all other Government locations, the contractor shall forward visit request documentation directly to the on-site facility/installation security office.

- All contractor persons engaged in work while at a Government facility/installation will be subject to inspection of their vehicles, identification cards, and bags/parcels at any time by the Government and will report any known or suspected security violations to the Security Department at that location.

- The contractor shall notify the COR and appropriate MSC security personnel within 24 hours from the time contractor employee gives notice of departure or are removed unexpectedly from contract support.

11.4.3. Identification and Disclosure Requirements

All contractor and subcontractor employees located on and off Government installations will take the reasonable means necessary to not represent themselves as Government employees. All contractor personnel will follow the identification and Government facility disclosure requirements:

- Contractor employees will be clearly identifiable as a contractor while on Government property by wearing appropriate badges.

- Contractor personnel and their subcontractors will identify themselves as contractors or subcontractors during meetings, on attendance meeting list/minutes, at the beginning of telephone conversations, in electronic messages including their electronic digital signature, and in official correspondence related to this contract/order.

- Contractors occupying facilities within DON or other Government installations (such as offices, separate rooms, or cubicles) will clearly display and identify their space with contractor supplied signs, name plates or other identification, showing that these are work areas for contractor or subcontractor personnel.

11.4.4. Government Badge Requirements

Depending on access required, contractor personnel will require a Government-issued picture badge. While on Government installations/facilities, contractors will abide by each site’s latest security badge/identification requirements and will prominently display (above the waist) their Government-issued picture badge. Government installations/facilities are continually updating their security requirements to meet Homeland Security Presidential Directive (HSPD-12) identification standards.

- Contractors will submit valid paperwork (e.g., site visit request, request for picture badge, etc.) to the applicable Government security office via the COR who will validate the need authorizing contractor performance within the applicable Government installation/facility.

- The contractor shall assume full responsibility for the proper use and security of the identification badge and is responsible for the return of the badge upon termination of personnel or expiration or completion of the contract/task order.

- The contractor shall track assigned personnel (including subcontractors) holding CAC and/or MSC Government badges at the contract level as part of the Contract Status Report (CDRL 0005).

11.4.5. Common Access Card (CAC) Requirements

Contractors supporting work that requires access to Government facilities/installations and/or access to any DoD IT/network require a CAC. Granting of logical and physical access privileges remains a local policy and business operation function of the local facility. The contractor is responsible for obtaining the latest facility/installation and CAC requirements from the applicable local Security office. When a CAC is required to perform work, contractor personnel will be able to meet the following now-current security requirements prior to work being performed:

- Pursuant to DoDM 1000.13-V1, the issuance of a CAC is based on the following three criteria:

    - Eligibility for a CAC – To be eligible for a CAC, contractor personnel’s access requirement will meet one of the following three criteria: (1) Both physical access to a DoD facility and access, via logon, to DoD networks on site or remotely. Access to the DoD network must require the use of a computer with Government-controlled configuration or use of a DoD-approved remote access procedure in accordance with the Defense Information Systems Agency Security Technical Implementation Guide. (2) Remote access, via logon, to a DoD network using DoD-approved remote access procedures. (3) Physical access to multiple DoD facilities or multiple non-DoD federally controlled facilities on behalf of the DoD (applicable to DoD contractors only) on a recurring basis for a period of 6 months or more. (a) The frequency of “recurring basis” for access shall be determined by the DoD Component concerned in coordination with installation security policies. (b) CAC eligibility for applicants requiring physical access to multiple DoD facilities on a recurring basis for less than 6 months are risk-based decisions that shall be made by the DoD Component concerned in coordination with installation security policies. These applicants may instead be eligible for local or regional base passes in accordance with Office of the Under Secretary of Defense for Intelligence and Security (USD(I&S)) and local installation security policies and procedures. Verification of DoD affiliation from an authoritative data source – CAC eligible personnel must be registered in the Defense Enrollment Eligibility Reporting Systems (DEERS) through via the Real-Time Automated Personnel ID System (RAPIDS) using the DD Form 1172-2 or via the Mission Partner Identity, Credential, and Access Management (MP ICAM) registration portal.

    - Completion of background vetting requirements stipulated in Federal Information Processing Standards Publication 201-1 – At a minimum, the completion of the Federal Bureau of Investigation (FBI) fingerprint check with favorable results and submission of a T1 investigation (equivalent or higher investigation approved in Federal Investigative Standards) to the USD(I&S) approved investigative service provider. Contractor FSO will contact the MSC contract/task order specified COR responsible for this contract, to obtain the latest CAC requirements and procedures.

    - Verification of a claimed identity – Assigned contractor personnel will present two forms of identification in its original form to verify a claimed identity. The identity source documents must come from the list of acceptable documents included in Form I-9, OMB No. 115-0136, Employment Eligibility Verification. Consistent with applicable law, at least one document from the Form I-9 list must be a valid (unexpired) State or Federal Government-issued picture identification (ID). The identity documents will be inspected for authenticity, scanned, and stored in the DEERS.

- When a contractor requires logical access to a Government IT system or resource (directly or indirectly), the required CAC will have a Public Key Infrastructure/Enabling (PKI/PKE) certificate. A hardware solution and software (e.g., ActiveGold) is required to securely read the card via a personal computer. Pursuant to DoDM 1000.13-V1, CAC PKI/PKE certificates will be associated with an official Government issued e-mail address (e.g., .mil, .gov, .edu). Prior to receiving a CAC with PKI/PKE, contractor personnel will complete the mandatory Cybersecurity Awareness training and submit a signed System Authorization Access Request (SAAR) form to the contract/task order specified COR. Note: For personnel to maintain a CAC with PKI/PKE, each contractor employee will complete annual cybersecurity training. The following guidance for training and form submittal is provided; however, contractors will seek latest guidance from their appointed company FSO and the MSC Command Information Systems Security Manager (ISSM):

    - For contractors requiring initial training that do not have a CAC, contact the MSC Command ISSM at phone number (757) 341-4753 or e-mail questions to msc_n62_command_issm@us.navy.mil for additional instructions. Training can be taken online at https://public.cyber.mil/training/cyber-awareness-challenge/.

    - For SAAR forms, the contractor will use DD Form 2875. Contractors can obtain a form and will initiate a user account and CAC request via the MSC Check In Procedures by contacting the Cybersecurity Compliance Branch at msc_n62_saar_rqst@us.navy.mil or (757) 341-6611 or visiting https://flankspeed.sharepoint-mil.us/sites/USFF-MSC-int/CICO/saar/SitePages/SAAR-Processing.aspx.

11.4.6. Mandatory Training

Contractor personnel (including subcontractors) requiring access to Government facilities/installations or IT Systems will complete required annual training identified in the below table. Mandatory training can be accomplished through Total Workforce Management System (TWMS), Navy E-Learning, and/or Waypoints sites. Contractors without access to the training sites will coordinate with the COR concerning access to annual training. The following table identifies required annual training:

| # | Training Course Name | Contractor Personnel Applicability |
| --- | --- | --- |
| 1 | Active Shooter | All contractors |
| 2 | Operations Security (OPSEC) | All contractors |
| 3 | Anti-Terrorism Level 1 Awareness | Contractors requiring routine physical access to federally controlled facilities or military installations (DFARS 252.204-7004) |
| 4 | DoD Mandatory Controlled Unclassified Information (CUI) | All contractors with access to CUI |
| 5 | Records Management in the DON: Everyone's Responsibility | All contractor NMCI/Flank Speed account holders |
| 6 | Cyber Awareness Challenge (DoD) | All contractor NMCI/Flank Speed account holders and personnel accessing CAC-enabled gov’t sites – Authorized users of DoD information systems and networks |
| 7 | Identifying and Safeguarding Personally Identifiable Information (PII) | All contractors with access to PII |
| 8 | NCIS Counterintelligence and Insider Threat Awareness and Reporting | All contractors |

11.4.6.1. Training Validation

The contractor shall be responsible for verifying applicable personnel receive the identified and available required training within the specified due dates. The contractor shall track and annotate the identified annual training required and completed for each employee as part of the monthly Contract Status Report (CDRL 0005).

11.4.6.2. Training Due Dates

Unless otherwise directed, contractor personnel will complete required annual training by 30 September. For some personnel, attendance of Government face-to-face training is allowed if COR concurs with training schedule. For training taken via Defense Information Systems Agency (DISA), the contractor shall forward a copy of the certificate to the COR who will upload and verify that each completed training is recorded in TWMS or Waypoints.

11.4.6.3. Classified Material Training

The contractor shall educate employees requiring access to materials classified as SECRET on the procedures for the handling and production of classified material and documents, and other security measures as described in the PWS, and in accordance with 32 CFR, Part 117.12.

11.4.7. Accessing Government Information Systems and Nonpublic Information

Contractor personnel will meet the following cybersecurity and personnel security requirements when accessing Government information systems and nonpublic information.

Definition – For the purposes of this section, “sensitive information” includes the following:

- All types and forms of confidential business information, including financial information relating to a contractor’s pricing, rates, or costs, and program information relating to current or estimated budgets or schedules;

- Source selection information, including bid and proposal information as defined in FAR 2.101 and FAR 3.104-4, and other information prohibited from disclosure by the Procurement Integrity Act (41 USC 2101-2107);

- Information properly marked as “business confidential,” “proprietary,” “procurement sensitive,” “source selection sensitive,” or other similar markings;

- Other information designated as sensitive by MSC and the program.

11.4.7.1. Sensitive Information

In the performance of the contract, the contractor may receive or have access to information, including information in Government Information Systems and secure websites. Accessed information may include “sensitive information” or other information not previously made available to the public that would be competitively useful on current or future related procurements.

11.4.7.2. Unauthorized Disclosure Prevention

Contractor personnel will protect and safeguard from unauthorized disclosure all sensitive information to which they receive access in the performance of the contract, whether the information comes from the Government or from third parties. The contractor shall provide the following support:

- Utilize accessed information and limit access to authorized users only for the purposes of performing the services as required by the contract, and not for any other purpose unless authorized.

- Safeguard accessed information from unauthorized use and disclosure, and not discuss, divulge, or disclose any accessed information to any person or entity except those persons authorized to receive the information as required by the contract or as authorized by Federal statute, law, or regulation.

- Inform authorized users requiring access in the performance of the contract regarding their obligation to utilize information only for the purposes specified in the contract and to safeguard information from unauthorized use and disclosure.

- Execute a “Contractor Access to Information Non-Disclosure Agreement,” and obtain and submit to the KO a signed “Contractor Employee Access to Information Non-Disclosure Agreement” for each employee prior to assignment.

- Notify the KO in writing of any unauthorized disclosure as soon as the violation is identified, no later than 24 hours. The notice will include a description of the violation and the proposed actions to be taken, and will include the business organization, other entity, or individual to whom the information was divulged.

11.4.7.3. Inadvertent Unauthorized Access

In the event that the contractor inadvertently accesses or receives any information marked as “proprietary,” “procurement sensitive,” or “source selection sensitive,” or that, even if not properly marked otherwise indicates the contractor may not be authorized to access such information, the contractor shall (i) notify the KO; and (ii) refrain from any further access until authorized in writing by the KO.

11.4.7.4. Additional Requirements

The requirements of this text are in addition to any existing or subsequent organizational conflict of interest (OCI) requirements which may also be included in the contract, and are in addition to any personnel security or Information Assurance requirements, including SAAR-N form (DD Form 2875), annual Cybersecurity training certificate, Questionnaire for Public Trust form (SF85P), or other forms that may be required for access to Government Information Systems.

11.4.7.5. Subcontracts

The contractor shall insert Para 11.4.7.1 through 11.4.7.4 in all subcontracts that may require access to sensitive information in the performance of the contract.

11.4.7.6. Mitigation Plan

If requested by the KO, the contractor shall submit, within 45 calendar days following execution of the “Contractor Non-Disclosure Agreement,” a mitigation plan for Government approval, which will be incorporated into the contract. At a minimum, the mitigation plan will identify the contractor’s plan to implement the requirements of Para 11.4.7.2 and will include the use of a firewall to separate contractor personnel requiring access to information in the performance of the contract from other contractor personnel to safeguard that the contractor does not obtain any unfair competitive advantage with respect to any future Government requirements due to unequal access to information. A “firewall” may consist of organizational and physical separation; facility and workspace access restrictions; information system access restrictions; and other data security measures identified, as appropriate. The contractor shall respond promptly to authorized inquiries regarding the mitigation plan. Failure to resolve any outstanding issues or obtain approval of the mitigation plan within 45 calendar days of its submission may result, at a minimum, in rejection of the plan and removal of any system access.

11.5. Operations Security (OPSEC) Requirements

Security programs are oriented towards protection of classified information and material. Operations Security (OPSEC) is an operations function which involves the protection of any critical information – focusing on unclassified information that may be susceptible to adversary exploitation. OPSEC requirements are applicable when contract personnel have access to either classified information or unclassified Critical Program Information (CPI)/sensitive information. Pursuant to DoDD 5205.02E DOD OPSEC Program, the MSC OPSEC program implements requirements in DoD 5205.02-M, OPSEC Program Manual, and COMSCINST 3070.1D, Operations Security Program.

11.5.1. Local and Internal OPSEC Requirement

Contractor personnel, including subcontractors if applicable, will adhere to the OPSEC program policies and practices as cited in the COMSCINST 3070.1D and existing local site OPSEC procedures. The contractor shall develop their own internal OPSEC program specific to the contract and based on MSC OPSEC requirements.

11.5.2. OPSEC Training

Contractor will track and verify that applicable personnel receive initial OPSEC training within 30 calendar days of contract/task order award and annual OPSEC awareness training in accordance with requirements outline in the Mandatory Training, Para 11.4.6. OPSEC training requirements are applicable for personnel during their entire term supporting this MSC contract and any subsequent task orders.

11.5.3. MSC OPSEC Program

Contractor will participate in MSC OPSEC program briefings and working meetings, and the contractor shall complete any required OPSEC survey or data call within the timeframe specified.

11.5.4. Classified Contracts

OPSEC requirements identified under a classified contract will have specific OPSEC requirements listed on the DD Form 254.

11.6. Information System Security

Pursuant to DoDM 5200.01, Volume 3, the contractor shall provide adequate security for all unclassified DoD information passing through non-DoD information systems including subcontractor information systems utilized on the contract. The contractor shall disseminate unclassified DoD information within the scope of assigned duties and with a clear expectation that confidentiality is preserved. Examples of such information include the following: non-public information provided to the contractor, information developed during the course of the contract/task order, and privileged contract/task order information (e.g., program schedules and contract/task order-related tracking).

11.6.1. Hardware and Software

The contractor shall scan contractually required electronic deliverables or electronically provided information for malicious code using DoD approved anti-virus software prior to delivery to the Government. The contractor shall utilize appropriate controls (firewalls, password protection, encryption, digital certificates, etc.) at required times to protect contract/task order related information processed, stored or transmitted on the contractor’s and Government’s computers/servers to safeguard confidentiality, integrity, availability, authentication and non-repudiation. The contractor shall verify that Data-at-Rest encryption technology is installed on authorized portable electronic devices including storage of all types.

11.6.2. Safeguards

The contractor shall protect Government information and will be able to provide documentation (e.g., Systems Security Plan (SSP)) validating they are complying with the requirement in accordance with DFARS 252.204-7012. Subcontractors are subject to DFARS requirements only when performance will involve operationally critical support or covered defense information. The contractor and applicable subcontractors will abide by the following safeguards.

11.6.2.1. Public Computers

Do not process DoD information on public computers (e.g., those available for use by the general public in kiosks or hotel business centers) or computers that do not have access control.

11.6.2.2. Information Protection

Protect information by at least one physical or electronic barrier (e.g., locked container or room, login and password) when not under direct individual control.

11.6.2.3. Information Sanitization

Sanitize media (e.g., overwrite, reformat, or degauss) before external release or disposal.

11.6.2.4. Information Encryption

Encrypt all information that has been identified as CUI when it is stored on mobile computing devices such as laptops and personal digital assistants, or removable storage media such as portable hard drives and digital optical disks, using DoD Authorized Data-at-Rest encryption technology. Thumb drives are not authorized for DoD work, storage, or transfer. Use GSA Awarded DAR solutions complying with ASD-NII/DoD-CIO Memorandum, “Encryption of Sensitive Unclassified Data-at-Rest on Mobile Computing Devices and Removable Storage.” The contractor shall validate that delivered solutions meet FIPS 140-2 compliance requirements.

11.6.2.5. Validate Need to Know

Limit information transfer to subcontractors or teaming partners with a need to know and a commitment to at least the same level of protection.

11.6.2.6. Information Transmission

Transmit e-mail, text messages, and similar communications using technology and processes that provide the most appropriate level of privacy available, given facilities, conditions, and environment. Examples of recommended technologies or processes include closed networks, virtual private networks, public key-enabled encryption, and Transport Layer Security (TLS). Encrypt organizational wireless connections and use encrypted wireless connection where available when traveling. If encrypted wireless is not available, encrypt application files (e.g., spreadsheet and word processing files), using at least application-provided password protection level encryption. The contractor shall encrypt or digitally sign controlled communications for authentication and non-repudiation.

11.6.2.7. Voice and Fax Transmission

Transmit voice and fax transmissions only when there is a reasonable assurance that access is limited to authorized recipients.

11.6.2.8. Publicly Available Domains

Do not post DoD information to web site pages that are publicly available or have access limited only by domain or internet protocol restriction. Such information may be posted to web site pages that control access by user identification or password, user certificates, or other technical means and provide protection via use of TLS or other equivalent technologies. Access control may be provided by the intranet (vice the web site itself or the application it hosts).

11.6.2.9. Network Intrusion and Data Exfiltration

Provide protection against computer network intrusions and data exfiltration, minimally including the following:

- Current and regularly updated malware protection services, e.g., anti-virus, anti-spyware.

- Monitoring and control of inbound and outbound network traffic as appropriate (e.g., at the external boundary, sub-networks, individual hosts) including blocking unauthorized ingress, egress, and exfiltration through technologies such as firewalls and router policies, intrusion prevention or detection services, and host-based security services.

- Prompt application of security-relevant software patches, service packs, and hot fixes.

11.6.2.10. Federal and DoD Compliance

As applicable, comply with other current Federal and DoD information protection and reporting requirements for specified categories of information (e.g., medical, critical program information (CPI), personally identifiable information (PII), export controlled).

11.6.2.11. Unauthorized Disclosure

Report loss or unauthorized disclosure of information in accordance with contract/task order or contract requirements and mechanisms.

11.6.2.12. DFARS 252.204-7009

Pursuant to DFARS 252.204-7009, the contractor shall not use or disclose third-party contractor reported cyber incident information. The contractor can be held liable for breach of information and will extend restriction in subcontracts for service that include support to Government’s activities related to safeguarding covered defense information and cyber incident reporting.

11.6.2.13. SECNAVINST 5510.36B

As applicable, follow minimum standard in SECNAVINST 5510.36B for classifying, safeguarding, transmitting, and destroying classified information and CUI.

11.6.2.14. Compliance

Pursuant to DoDM 5200.01, the contractor shall verify compliance with information security requirements and include statements of assurance in their quality control processes/procedures.

11.6.2.15. Covered Defense Information

The contractor shall identify documented covered defense information, as defined in DFARS 252.204-7012, and apply markings when appropriate to all controlled deliverables in accordance with DoDI 5200.48.

11.6.3. Utilization of a Government-Owned and Government-Controlled Computer Asset

The contractor shall meet specific operational requirements when utilizing a Government-owned computer or Government-controlled software image for a contractor-owned computer (including laptop) that is issued as either an NMCI or Flank Speed asset, Government Furnished Property (GFP), or Government Controlled Equipment (GCE). At a minimum, contractor personnel will comply with the following requirements when utilizing a Government-owned or Government-controlled computer:

- When connected to a public network, utilize virtual private network (VPN) connections to transmit/receive information.

- Do not store Government data on non-compliant networks (e.g., contractor’s corporate systems).

- Use Government email systems (NMCI, Flank Speed, mail.mil, etc.) when conducting business in support of the Government; refrain from use of commercial email systems, other personal systems, or corporate email systems that do not reside on NIST compliant systems.

- Stored information will meet data-at-rest encryption standards – if using GFP, then use the same methods as networked devices (e.g., MS Bitlocker, Symantec Endpoint Security, etc.)

- Regarding the processing, storing, or transmitting CUI, no CUI is allowed on an information system not meeting configuration and security standards.

11.7. Enhanced Security Controls

CUI, as defined in DoDI 5200.48, is applicable to this contract. Pursuant to DFARS 252.204-7012, prior to the processing, storing, or transmitting of CUI on an unclassified information system and IT asset that is owned, or operated by or for the contractor, the contractor shall meet the following enhanced security controls.

11.7.1. Systems Security Plan and Plan of Action and Milestones Reviews

11.7.1.1. System Security Plan

Within thirty (30) business days of contract award, the contractor shall make its System Security Plan(s) (SSP(s)) for its covered contractor information system(s) available for review by the Government at the contractor’s facility. The SSP(s) will implement the security requirements in DFARS 252.204-7012, which is included in this contract. The contractor shall fully cooperate in the Government’s review of the SSPs at the contractor’s facility.

11.7.1.2. Initial System Security Plan Deficiencies or Corrections

If the Government determines that the SSP(s) does not adequately implement the requirements of DFARS 252.204-7012 then the Government will notify the contractor of each identified deficiency. The contractor shall correct any identified deficiencies within thirty (30) business days of notification by the Government. The KO may provide for a correction period longer than thirty (30) business days and, in such a case, may require the contractor to submit a Plan of Actions and Milestones (POAM) for the correction of the identified deficiencies. The contractor shall immediately notify the KO of any failure or anticipated failure to meet a milestone and provide an updated POAM.

11.7.1.3. Follow-on Reviews

Upon the conclusion of the correction period, the Government may conduct a follow-on review of the SSP(s) at the contractor’s facility. The Government may continue to conduct follow-on reviews until the Government determines that the contractor has corrected any identified deficiencies in the SSP(s).

11.7.1.4. Subsequent Reviews

The Government may, in its sole discretion, conduct subsequent reviews at the contractor’s site to verify the information in the SSP(s). The Government will conduct such reviews at least every three (3) years (measured from the date of contract award) and may conduct such reviews at any time upon thirty (30) business days’ notice to the contractor.

11.7.2. Compliance to NIST 800-171

11.7.2.1. Security Requirements

The contractor shall fully implement the CUI Security Requirements (Requirements) and associated Relevant Security Controls (Controls) in NIST Special Publication 800-171 (Rev. 1) (NIST SP 800-171) or establish an SSP(s) and POAM that varies from NIST 800-171 only in accordance with DFARS 252.204-7012(b)(2), for its covered contractor information systems affecting this contract.

11.7.2.2. Security Implementation

Notwithstanding the allowance for such variation, the contractor shall identify in any SSP and POAM their plans to implement the following, at a minimum:

- Implement Control 3.5.3 (Multi-factor authentication). This means that multi-factor authentication is required for authorized users, privileged and unprivileged accounts that log into a network. In other words, any system that is not standalone should be required to utilize acceptable multi-factor authentication. For legacy systems and systems that cannot support this requirement, such as Computer Numerical Control (CNC) equipment, etc., a combination of physical and logical protections acceptable to the Government may be substituted;

- Implement Control 3.1.5 (least privilege) and associated Controls, and identify practices that the contractor implements to restrict the unnecessary sharing with, or flow of, covered defense information to its subcontractors, suppliers, or vendors based on need-to-know principles;

- Implement Control 3.1.12 (monitoring and control remote access sessions) - Require monitoring and controlling of remote access sessions and include mechanisms to audit the sessions and methods;

- Audit user privileges on at least an annual basis;

- Implement Control 3.13.11 (FIPS PUB 140-2 validated cryptology or implementation of National Security Agency (NSA) or NIST approved algorithms (i.e., FIPS PUB 140-2 Annex A: Advanced Encryption Standard (AES) or Triple Data Encryption Standard (3DES) or compensating controls as documented in a SSP and POAM); and NIST Cryptographic Algorithm Validation Program (CAVP) (see https://csrc.nist.gov/projects/cryptographic-algorithm-validation-program);

- Implement Control 3.13.16 (Protect the confidentiality of CUI at rest) or provide a POAM for implementation which will be evaluated by the Navy for risk acceptance;

- Implement Control 3.1.19 (encrypt CUI on mobile devices) or provide a plan of action for implementation which can be evaluated by the Government Program Manager for risk to the program.

11.7.3. Cyber Incident Response

11.7.3.1. Initial Response

The contractor shall, within fifteen (15) calendar days of discovering the cyber incident (inclusive of the initial reporting period), deliver all identified data used in performance of the contract that the contractor determines is impacted by the incident and begin assessment of potential warfighter/program impact.

11.7.3.2. Incident Data Delivery

Incident data will be delivered in accordance with the DoD Cyber Crimes Center (DC3) instructions for submitting media which are available at http://www.acq.osd.mil/dpap/dars/pgi/docs/Instructions_for_Submitting_Media.docx. In delivery of the incident data, the contractor shall, to the extent practical, remove contractor-owned information from Government covered defense information.

11.7.3.3. Additional Incident Data

If the contractor subsequently identifies any such data not previously delivered to DC3, then the contractor shall immediately notify the KO in writing and will deliver the incident data within ten (10) calendar days of identification. In such a case, the contractor may request a delivery date later than ten (10) calendar days after identification. The KO will approve or disapprove the request after coordination with DC3.

11.7.4. Naval Criminal Investigative Service Outreach

The contractor shall engage with Naval Criminal Investigative Service (NCIS) industry outreach efforts and consider recommendations for hardening of covered contractor information systems affecting DON programs and technologies.

11.7.5. Naval Criminal Investigative Service Industry Monitoring

11.7.5.1. Contractor NCIS Cooperation

In the event of a cyber incident or at any time the Government has indication of a vulnerability or potential vulnerability, the contractor shall cooperate with the NCIS, which may include cooperation related to: threat indicators; pre-determined incident information derived from the contractor’s infrastructure systems; and the continuous provision of relevant contractor, subcontractor or vendor logs that show network activity, including any additional logs the contractor, subcontractor or vendor agrees to initiate as a result of the cyber incident or notice of actual or potential vulnerability.

11.7.5.2. Additional Security Measures

If the Government determines that the collection of relevant logs does not adequately protect its interests, the contractor and NCIS will work together to implement additional measures, which may include allowing the installation of an appropriate network device that is owned and maintained by NCIS, on the contractor’s information systems or information technology assets. The specific details (e.g., type of device, type of data gathered, monitoring period) regarding the installation of an NCIS network device will be the subject of a separate contract negotiated between NCIS and the contractor. In the alternative, the contractor may install network sensor capabilities or a network monitoring service, either of which must be reviewed for acceptability by NCIS. Use of this alternative approach will also be the subject of a separate contract negotiated between NCIS and the contractor.

11.7.5.3. Compliance with Federal, State, and Non-US Law

In all cases, the collection or provision of data and any activities associated with this contract/task order will be in accordance with the then-current federal, state, and non-US law.

12. Government Furnished Information

For the purposes of this contract, Government Furnished Information (GFI) includes manuals, technical specifications, software, software licenses, maps, building designs, schedules, drawings, test data, etc. provided to contractors for performance on this contract. Depending on information contained in a document, the contractor shall comply with additional controls (e.g., completion of a Non-Disclosure Agreements, etc.) for access and distribution. The Government will mark any CUI which includes unclassified covered defense information and unclassified controlled technical information provided to the contractor. For any missing markings, the contractor shall request appropriate marking from the Government. The contractor shall use GFI provided to support this contract only – use of GFI document(s) to support other projects beyond this contract is not allowed.

13. Government Property

As defined in FAR Part 45, Government property is property owned or leased by the Government which includes Government-furnished property (GFP) and Contractor-acquired property (CAP). Government property is material, equipment, special tooling, special test equipment, and real property.

Government property does not include intellectual property and software. The contractor shall have established property management procedures and an appropriate property management point of contact who will work with the assigned Government Property Administrator to confirm their property management system is acceptable.

13.1. Government Furnished Property

As defined in FAR Part 45, GFP is property in the possession of, or directly acquired by, the Government and subsequently furnished to the contractor for performance of a contract. GFP includes spares and property furnished for repair, maintenance, overhaul, or modification. GFP includes Government-furnished equipment (GFE), Government-furnished material (GFM), Special Tooling (ST), and Special Test Equipment (STE).

Utilizing GFP on this contract is authorized in accordance with DFARS requirements. The contractor shall meet applicable FAR requirements for the utilization of GFP. The contractor shall have the means to provide an effective and efficient stewardship of Government property. The contractor shall only receive items listed in the Consolidated GFP Form and will only take possession of items not in excess of the maximum identified quantity identified in the Consolidated GFP Form. If additional items or increased quantities are required, a modification to the contract is required which involves revising the Consolidated GFP Form.

13.2. Government Furnished Equipment

GFE is Property, Plant, and Equipment (PP&E) provided to the contractor. It consists of tangible items that are functionally complete for their intended purpose, durable, non-expendable, and needed for the performance of a contract. It is not intended for sale and does not ordinarily lose its identity or become a component part of another article when put into use. It does not include material, real property, special test equipment, or special tooling.

GFE will be used in support of this contract on a rent-free, non-interference basis.

13.3. Government Property Management

13.3.1. Designated Government Property Administrator

Pursuant to FAR Subpart 42.201, the contract/task order Government Property Administrator (PA) is the assigned Administration Office unless otherwise designated. The contractor shall work with the KO appointed PA to verify compliance with the contract’s property requirements in accordance with DoDI 4161.02 and the Guidebook for Contract Property Administration.

13.3.2. Contractor Property Management System

Pursuant to DFARS 252.245-7003, the contractor shall establish and maintain an acceptable property management system that is subject to review and approval by the KO and contract/task order PA. The contractor’s property management system will adhere to the applicable prescribed requirements in FAR 52.245-1. The contractor shall be capable of reviewing property according to type property (e.g., GFP or GFE). For contractors without an approved property management system, the contractor shall contact the appointed PA within 30 calendar days of contract award and provide a copy of their property management procedures with the names of appropriate point(s) of contact.

13.3.3. Government Property Tracking and Reporting

The contractor shall track, maintain, and report identified and received Government property accountable to the contract/task order. Supporting contractor personnel will be responsible for following the company’s internal inventory management procedures and correcting any problems noted by the Government PA. The contractor shall validate that property records maintained within the property management system are complete, current, and auditable for contractually required GP transactions. The contractor shall verify GP records contain, at a minimum, the data elements as described in FAR 52.245-1 and if applicable data elements specified in the DFARS 252.211-7007. The contractor shall address any GP concerns and problems (e.g., receipt delays, tracking issues, etc.) in the monthly Contract Status Report (CDRL 0005).

13.3.3.1. GFP

The contractor shall not take receipt or transfer custody of any GFP without possessing proper contractual authority. The contractor shall confirm that identified and received GFP items are accountable on one specific contract/task order and listed on the applicable contract/task order Consolidated GFP Form. The contractor shall verify identified and received GFP, including GFP in the possession of a subcontractor, is tracked and identified in the Contractor’s Property Management System as GFM, GFE, ST, or STE. The contractor shall tag, label, or mark identified and received serially managed GFP items not previously tagged, labeled, or marked. This identification requirement is not required if item possesses an IUID tag, label or mark. The contractor shall provide the following GFP reporting tasks:

- GFP Report – The contractor shall submit a GFP Report (CDRL 0040) monthly regardless if GFP items are received or not received. Within each reporting period, the contractor shall list identified and received GFP items currently on-hand with the applicable data items in the GFP report attachment (spreadsheet) completed as specified. If no on-hand GFP exists, the contractor shall submit a report that cites no on-hand GFP items to report. The validity of the information reported to the Government is ultimately the contractor’s responsibility. The contractor shall note any discrepancies with data collection.

- Physical Inventory Validation – For the reporting period ending 30 Sep, the contractor shall submit a validated GFP Report based on a physical inventory inspection. The contractor shall submit in addition to the GFP Report (CDRL 0040), a cover letter on company letterhead that is signed and dated by the contractor’s property administrator or PM attesting to the veracity and accuracy of the GFP data being provided. The cover letter will serve as a Key Supporting Document (baseline) and if applicable will be uploaded in the MSC Accountable Property Systems of Record (APSR).

- GFP Module – Pursuant to DFARS 252.211-7007, within 5 business days of physically receiving a GFP item, the contractor shall confirm receipt and update GFP status (e.g., cite current location) within the Procurement Integrated Enterprise Environment (PIEE) GFP Module, Property Transfer function. For non-serially managed GFP items, the contractor shall only report the receipt of each item. For serially-managed GFP items, the contractor shall report receipt and subsequent expenditure transactions (i.e., loss/theft/damage, excess, return, shipping, disposal, and disposition). In order to perform electronic transaction reporting in the GFP Module, the contractor shall register for PIEE GFP Module access and obtain the appropriate roles: Contractor Property Shipper and Contractor Property Receiver.

- Hardcopy Receipt – As a backup process to the electronic tracking, MSC property management specifies use of Requisition and Invoice/Shipping Document (DD1149) and/or COMSEC Material Report (SF153) to validate actual physical transfer/receipt of property. The contractor shall verify that all received and returned GFP items are documented with proper paperwork.

- 13.3.3.2. Navy NMCI and Nautilus Laptops/Desktops

The contractor shall provide a list of the identified and received NMCI, Nautilus and/or Flank Speed assets assigned to this contract/task order as part of the monthly Contract Status Report (CDRL 0005). Although NMCI, Nautilus and Flank Speed assets are not reported as GFP, the contractor shall separately track and report the identified and received NMCI, Nautilus and Flank Speed assets assigned to supporting contractor employees. At a minimum, the list will provide asset description, name of contract personnel assigned the asset, the NMCI, Nautilus and/or Flank Speed asset identification number, computer name, and the date the asset was assigned to the contract personnel. The contractor shall maintain the NMCI, Nautilus and Flank Speed asset list throughout the life of the contract/task order. NMCI, Nautilus and Flank Speed assets associated with this contract are identified in the following table.

| Item # | Description | GFE Estimated Delivery Date |
| --- | --- | --- |
| 1 | Navy Flank Speed and Nautilus Virtual Desktop accounts/licenses | Within 30 calendar days of request through the MSC IT Service Catalog / maximum 40 accounts and licenses under this contract |
| 2 | Navy Nautilus Laptop/Desktop | Within 30 calendar days of request through the MSC IT Service Catalog / maximum 21 laptops/desktops under this contract |

13.4. Government Property Deliverables

| PWS Task# | Deliverable Title | Format | Due Date | Distribution/Copies | Frequency and Remarks |
| --- | --- | --- | --- | --- | --- |
| 13.3.3 | GFP Report | CDRL 0040/ Contractor determined format with Government concurrence | Monthly | Standard Distribution* | Monthly |
| *Standard Distribution: 1 copy of the transmittal letter without the deliverable to the KO; 1 copy of the transmittal letter with the deliverable to the Primary COR. |  |  |  |  |  |

14. Combatting Trafficking in Persons (CTIP) Certification.

The contractor shall comply with the latest FAR Clause 52.222-50 (Combatting Trafficking in Persons (CTIP));

- Notify its employees of,

    - The U.S. Government’s Zero Tolerance policy.

    - Actions that will be taken against employees for violations of this policy.

- Take appropriate action.

CTIP Certification Submission Requirement:

The contractor shall provide, within 60 days of contract kick-off, a statement to the Government certifying that it has and will (CDRL 0041):

- Conducted training or kept records with employee signatures as understanding of U.S. Government’s Zero Tolerance policy.

- Has a documented list of what the contractor sites as appropriate actions to violations.

- Will provide documentation of the number of violations to date (if any) upon initial submission, and upon identification of any new violations immediately to the COR.

- Will thoroughly document all actions taken.

14.1. CTIP Certification Deliverables

| PWS Task# | Deliverable Title | Format | Due Date | Distribution/Copies | Frequency and Remarks |
| --- | --- | --- | --- | --- | --- |
| 14 | CTIP Certification | CDRL 0041/ Contractor determined format with Government concurrence | Within 60 days of contract kick-off | Standard Distribution* | Sixty (60) days from award |
| *Standard Distribution: 1 copy of the transmittal letter without the deliverable to the KO; 1 copy of the transmittal letter with the deliverable to the Primary COR. |  |  |  |  |  |

15. Whistleblower Requirements.

The contractor shall comply with the latest FAR Clause 252.203-7002 (Requirement to Inform Employees of Whistleblower Rights):

Whistleblower Certification Submission Requirement:

The contractor shall provide, within 60 days of contract kick-off, a statement, including company name, company POC, and date, to the Government certifying that it has (CDRL 0042):

- Informed its employees in writing, in the predominant native language of the workforce, of contractor employee whistleblower rights and protections under 10 U.S.C. 4701, as described in subpart 203.9 of the Defense Federal Acquisition Regulation Supplement.

- Included the substance of the clause in all subcontractor contracts.

- Ensured that whistleblower/hotline posters have been made visible at the contractor’s place of performance.

15.1. Whistleblower Certification Deliverables

| PWS Task# | Deliverable Title | Format | Due Date | Distribution/Copies | Frequency and Remarks |
| --- | --- | --- | --- | --- | --- |
| 14 | Whistleblower Certification | CDRL 0042/ Contractor determined format with Government concurrence | Within 60 days of contract kick-off | Standard Distribution* | Sixty (60) days from award |
| *Standard Distribution: 1 copy of the transmittal letter without the deliverable to the KO; 1 copy of the transmittal letter with the deliverable to the Primary COR. |  |  |  |  |  |

16. Key Personnel.

The Contractor agrees to assign to this contract those key personnel positions identified below. No substitutions shall be made except in accordance with this clause. The Contractor agrees that during the first 180 days of performance, beginning at the contract start date, no personnel substitutions will be permitted unless such substitutions are necessitated by an individual's sudden illness, death or termination of employment. In any of these events, the Contractor shall promptly notify the COR and KO. After the initial 180-day period, all proposed substitutions must be submitted in writing, at least 15 days (30 days if a security clearance is to be obtained) in advance of the proposed substitutions to the COR. The Contractor shall have key personnel vacancies filled within 30 days.

16.1. Program Manager

The contractor PM is responsible for the execution of all activities within the contract. The PM serves as the Contractor’s single contract manager and shall be the Contractor’s authorized interface with the KO, COR and Government management personnel. The PM is responsible for all technical, managerial and quality assurance aspects of contract performance. The PM shall have authority over the resources necessary to:

- Accomplish the work.

- Interface with all levels of management.

- Establish procedures for achieving the standards required for contract performance.

- Assign, schedule, direct, and control work effort of technical and functional specialists.

- Ensure conformity of work to prescribed standards.

The PM shall have the following education, certifications, and experience, at a minimum:

| Education: (May not be substituted with experience) | Bachelor of Science degree in Engineering, Computer Science, Mathematics, Management Information Systems, Project Management, Business Management, or related field. |
| --- | --- |
| Certification: | Project Management Professional |
| General Experience: | At least ten (10) years of program/project management experience with demonstrated ability to lead/manage multiple, small to large-scale projects. Proven experience managing scope, cost and time of multilayered projects for an organization with annual budget authorization of at least $250M. Technical aptitude with strong communication and negotiation skills with the ability to tailor communications and influence critical decisions with a variety of stakeholders. Demonstrated expertise with MS Project, MS SharePoint, and MS Teams. |

16.2. Portfolio Management Lead

The contractor PfM Lead is responsible for the execution of all C4/IT PfM activities within the contract. The PfM Lead shall manage the organizational investment maturity initiatives within the PfM functions of the contract. The PfM Lead is responsible for the development and execution of policies and procedures for C4/IT investment management, risk management, and strategic roadmap development.

The PfM Lead shall have the following education, certifications, and experience, at a minimum:

| Education: (May not be substituted with experience) | Bachelor of Science degree in Business Administration, Finance, Program Management, Project Management, Business Management, or related field. |
| --- | --- |
| Certification: | Project Management Professional |
| General Experience: | At least seven (7) years of program/project management experience with demonstrated ability to lead/manage multiple, small to large-scale projects. Proven experience managing scope, cost and time of multilayered projects and implementing the Government Accountability Office (GAO) Information Technology Investment Management (ITIM) framework. Financial and business aptitude with strong written and verbal communication skills. Proven experience executing the PPBE process. Demonstrated expertise with MS Project, MS SharePoint, and MS Teams. |

16.3. Financial Management Lead

The contractor FM Lead is responsible for the execution of all FM activities within the contract. The FM Lead shall administer the efficient and effective management of budgetary resources within the contract. The FM Lead is responsible for oversight and execution of the financial management planning, reporting and analysis tasks required to procure information technology products and services.

The FM Lead shall have the following education, certifications, and experience, at a minimum:

| Education: (May not be substituted with experience) | Bachelor of Science degree in Business Administration, Finance, Accounting, Financial Management, Business Management, or related field. |
| --- | --- |
| Certification: | N/A |
| General Experience: | At least seven (7) years of financial management experience including budget formulation, funds allocation, budget execution, cost accounting, and lifecycle cost estimation. Proficiency in Generally Accepted Accounting Principles (GAAP), and the principles, methods and practices associated with lifecycle cost estimation. Proven experience managing Working Capital and General/Appropriated fund accounts. Demonstrated experience executing the PPBE process, supporting budget execution, and monitoring commitments, obligations and actual expenses. Demonstrated experience working with DoD financial management systems. |

16.4. Key Personnel Substitutions

All requests for approval of Key Personnel substitutions under this contract must be in writing and provide a detailed explanation of the circumstances necessitating the proposed substitutions. Requests must contain a complete resume for the proposed substitute or addition, and any other information requested by the COR and/or KO that is needed by them to approve or disapprove the proposed substitutions. All substitutions proposed during the duration of this contract must have qualifications that are equal to, or exceed, those identified below for key personnel positions. The COR and KO will have the option to evaluate such requests and promptly notify the Contractor of their approval or disapproval thereof in writing. Exceptions submitted by the Contractor regarding the experience, qualifications, and education criteria will be evaluated by the COR on a case-by-case basis.

17. Travel.

17.1. Travel Management

Travel will be reimbursed for the reasonable actual cost of transportation, lodging, meals, and incidental expenses. Actual costs will be considered reasonable, allowable, and reimbursable only to the extent they do not exceed the daily maximum per diem rate in effect at the time of travel as set forth in the DoD Joint Travel Regulations (JTR). Actual cost does not include handling charges, general and administrative cost, overhead, profit, or any other indirect cost.

General Travel provisions:

- The costs for travel, subsistence, and lodging will be reimbursed only to the extent that it is necessary and authorized for performance of the work under this contract. The costs for travel, subsistence, and lodging will be reimbursed in accordance with the FAR 31.205-46.

- As specified in FAR 31.205-46(a), reimbursement for the costs incurred for lodging, meals, and incidental expenses (as defined in the travel regulations cited subparagraphs (b)(1)(i) through (b)(1)(iii) below) will be considered reasonable and allowable only to the extent that they do not exceed the daily maximum per diem rates in effect at the time of travel as set forth in the following:

    - Federal Travel Regulation prescribed by the General Services Administration for travel in the contiguous 48 United States;

    - Joint Travel Regulation, Volume 2, DoD Civilian Personnel, Appendix A, prescribed by the Department of Defense for travel in Alaska, Hawaii, The Commonwealth of Puerto Rico, and the territories and possessions of the United States; or

    - Standardized Regulations (Government Civilians, Foreign Areas), Section 925, “Maximum Travel Per Diem Allowances in Foreign Areas” prescribed by the Department of State, for travel in areas not covered in the travel regulations cited in subparagraphs (b)(1)(i) and (b)(1)(ii) above;

    - Costs for subsistence and lodging will be paid only to the extent that an overnight stay is necessary and authorized for performance of work under this contract. When authorized, per diem will be paid at a rate not to exceed the rate specified in the travel regulations cited in FAR 31.205-46(a)(2). The authorized per diem rate will be the same as the prevailing locality per diem rate.

- The departure day from the Permanent Duty Station (PDS) or home of record and return day to the PDS or home of record, will be reimbursable at 75% of the applicable per diem rate. Supporting documentation will be retained for per diem paid as evidence of actual payments, as required by FAR 52.216-7.

- In accordance with good traffic management principles, the lowest cost mode will be used in the performance of necessary travel. When it is necessary to use air or rail travel, the use of coach, tourist class, or similar accommodation will be used to the extent possible. Documentation must be provided to substantiate non-availability of coach or tourist class if business or first class is proposed to accomplish travel requirements.

- When transportation by privately owned vehicle (POV) is authorized, reimbursement will be paid on a mileage basis not to exceed the applicable Government transportation rate specified in the travel regulations cited in FAR 31.205-46(a)(2).

Travel Management activities include:

- Travel Planning: Developing and maintaining a schedule, and projected cost, of travel needed to perform the services and activities required to execute this project (CDRL 0043).

- Travel Reporting: Generating a monthly Travel Summary Report (CDRL 0044) for MSC stakeholders, which provides detailed travel information, purpose of travel, cost, and summary of activities completed.

- 17.2. Travel Locations

The contractor shall be prepared to travel between Norfolk, Virginia and Scott Air Force Base located near O’Fallon, Illinois on at least a quarterly basis. Exact travel dates and locations are subject to change. Travel to other locations may be required as requested by the Government. Contractor personnel traveling in support of DoD will travel in accordance with the latest Joint Travel Regulations (JTR) at time travel is being performed. The contractor shall comply with travel costs pursuant to FAR 31.205-46. The contractor shall notify the COR prior to traveling to facilitate Government coordination and approval.

17.3 Travel Requests

The contractor shall submit the written request to the COR three (3) business days in advance, when possible. The travel request shall include the following:

- Contract number

- Date, time, and place of proposed travel

- Purpose of travel and how it relates to the contract

- Contractor's estimated cost of travel with a breakdown of the estimated costs of transportation, lodging, meals, and incidentals

- Name(s) of individual(s) traveling

The COR shall review and approve/disapprove (as appropriate) all travel requests submitted and will give written notice of such approval or disapproval to the contractor.

17.4. Medical Screening for Fleet Support

Pursuant to COMUSFLTFORCOM/COMPACFLTINST 6320.3A, authorized supporting contractor personnel (including subcontractors) embarking as members of the crew or as guest onboard a U.S. Naval vessel will have current medical and dental screening and timely paperwork submitted as specified in the instructions. Those personnel with a significant chronic disease or condition that requires frequent medical monitoring and/or treatment will not be allowed to embark/board any U.S. Naval vessel.

17.5. OCONUS Travel Requirements

Pursuant to DoD Foreign Clearance Guide requirements, the contractor may travel to OCONUS sites to support deployed forces. The contractor shall be familiar with and able to obtain approvals in the Aircraft and Personnel Automated Clearance System (APACS) as well as submitting and requesting letter of authorization (LOA) in the web-based Synchronized Pre-deployment & Operational Tracker (SPOT).

17.5.1. General OCONUS Requirements

The contractor shall validate compliance with applicable clauses and travel guide requirements (including completion of any mandatory training) prior to traveling to OCONUS locations. The contractor shall be responsible for knowing and understanding the then-current travel requirements as identified by the applicable combatant command (CCMD) and country. The contractor shall be responsible for submitting applicable deployment forms to the COR no later than 30 calendar days prior to travel. For contractually required OCONUS travel, the contractor shall verify that impacted OCONUS travel has an approved APACS request.

17.5.2. OCONUS Immunization Requirements

Pursuant to DoDI 6205.4, and any additional DON specific requirements, contractor employees who deploy to OCONUS locations both shore and afloat will require up to date immunizations. The contractor shall review and verify immunization requirements prior to assigning personnel to travel.

17.5.3. Emergency Medical Screening for OCONUS Travel

During emergency related situations including health (e.g., COVID-19 pandemic) and weather-related circumstances, contractor personnel will perform official OCONUS travel in accordance with the latest directions outlined in DoD travel websites, and the Centers for Disease Control and Prevention (CDC) website. To the extent possible, contractor personnel will follow the same travel regulations and restrictions as Government civilian personnel. When in doubt concerning applicability, the contractor shall verify requirements with the COR. Depending on the latest travel regulations, which may differ based on location, contractor personnel will be prepared to meet additional requirements such as medical testing prior to travel. These requirements will be identified by the COR. Contractor personnel will complete any required health screening/testing and complete a screening questionnaire, which will subsequently be submitted to the COR prior to travel.

17.5.4. Letter of Authorization (LOA)

The contractor shall have a LOA signed by the designated KO for any and all contractually required OCONUS Travel. The LOA identifies any additional authorizations, privileges, or Government support that contractor personnel are entitled to under contract and task order, if applicable. The contractor shall initiate an LOA for each prospective traveler. The contractor shall use SPOT or its successor, at https://spot.dmdc.mil/privacy.aspx, to enter and maintain data with respect to traveling/deployed personnel, and to generate LOAs. When necessary and if in the Government’s interest, the contractor may also initiate a LOA request to provide an official traveler access to Government facilities and to take advantage of travel discount rates in accordance with Government contracts and/or contracts. All privileges, services, and travel rate discount access are subject to availability and vendor acceptance. LOAs are required to be signed and approved by the SPOT registered KO of this contract.

17.6. Travel Deliverables

| PWS Task# | Deliverable Title | Format | Due Date | Distribution/Copies | Frequency and Remarks |
| --- | --- | --- | --- | --- | --- |
| 17.1 | Travel Plan | CDRL 0043/ Contractor determined format with Government concurrence | Monthly | Standard Distribution* | Monthly |
| 17.1 | Travel Summary Report | CDRL 0044/ Contractor determined format with Government concurrence | Monthly | Standard Distribution* | Monthly |
| *Standard Distribution: 1 copy of the transmittal letter without the deliverable to the KO; 1 copy of the transmittal letter with the deliverable to the Primary COR. |  |  |  |  |  |

18. Cybersecurity Maturity Model Certification (CMMC).

This contract and its associated delivery/task orders are subject to the Federal CMMC policies and regulations including DFARS 204.75 Cybersecurity Maturity Model Certification, DFARS 252.204-7021 Contractor Compliance with the Cybersecurity Maturity Model Certification Level Requirements, and 32 CFR §170, Cybersecurity Maturity Model Certification (CMMC) Program. The CMMC Program is designed to ensure implementation of cybersecurity practices for defense contractors and to provide DoD with increased assurance that Federal Contract Information (FCI) and CUI will be adequately safeguarded when residing on or transiting contractor information systems.

The Program Management Office/COR has determined that CMMC Level 2 (Self) is required for this task order. In accordance with CMMC policy codified at 32 CFR §170, Contractor compliance with CMMC Level 2 (Self) must be met at time of award, and continued compliance with the requirements of 32 CFR §170 is necessary for the life of the contract.

19. Section 508 Accessibility Standards.

The following Section 508 Accessibility Standard(s) (Technical Standards and Functional Performance Criteria) are applicable (if box is checked) to this acquisition.

Contractual Services

E205 Electronic Content

E205.1 General. Electronic content shall comply with E205.

E205.2 Public Facing. Electronic content that is public facing shall conform to the accessibility requirements specified in E205.4.

E205.3 Agency Official Communication. Electronic content that is not public facing shall conform to the accessibility requirements specified in E205.4 when such content constitutes official business and is communicated by an agency through one or more of the following:

A.  An emergency notification;

B.  An initial or final decision adjudicating an administrative claim or proceeding;

C.  An internal or external program or policy announcement;

D.  A notice of benefits, program eligibility, employment opportunity, or personnel action;

E.  A formal acknowledgement of receipt;

F.  A survey questionnaire;

G.  A template or form;

H.  Educational or training materials; or

I.  Intranet content designed as a Web page.

E205.4 Accessibility Standard (WCAG 2.0). Electronic content shall conform to Level A and Level AA Success Criteria and Conformance Requirements in WCAG 2.0 (Incorporated by reference, see 702.10.1).

E206 Hardware

E206.1 General. Where components of ICT are hardware and transmit information or have a user interface, such components shall conform to the requirements in Chapter 4.

E207 Software

E207.1 General. Where components of ICT are software and transmit information or have a user interface, such components shall conform to E207 and the requirements in Chapter 5

Exception from E207.1 General: Software that is assistive technology and that supports the accessibility services of the platform shall not be required to conform to the requirements in Chapter 5.

E208 Support Documentation and Services

E208.1 General. Where an agency provides support documentation or services for ICT, such documentation and services shall conform to the requirements in Chapter 6.

E301 General

E301.1 Scope. The requirements of Chapter 3 shall apply to ICT where required by 508 Chapter 2 (Scoping Requirements), 255 Chapter 2 (Scoping Requirements), and where otherwise referenced in any other chapter of the Revised 508 Standards or Revised 255 Guidelines.

E302 Functional Performance Criteria

302.1 Without Vision. Where a visual mode of operation is provided, ICT shall provide at least one mode of operation that does not require user vision.

302.2 With Limited Vision. Where a visual mode of operation is provided, ICT shall provide at least one mode of operation that enables users to make use of limited vision.

302.3 Without Perception of Color. Where a visual mode of operation is provided, ICT shall provide at least one visual mode of operation that does not require user perception of color.

302.4 Without Hearing. Where an audible mode of operation is provided, ICT shall provide at least one mode of operation that does not require user hearing.

302.5 With Limited Hearing. Where an audible mode of operation is provided, ICT shall provide at least one mode of operation that enables users to make use of limited hearing.

302.6 Without Speech. Where speech is used for input, control, or operation, ICT shall provide at least one mode of operation that does not require user speech.

302.7 With Limited Manipulation. Where a manual mode of operation is provided, ICT shall provide at least one mode of operation that does not require fine motor control or simultaneous manual operations.

302.8 With Limited Reach and Strength. Where a manual mode of operation is provided, ICT shall provide at least one mode of operation that is operable with limited reach and limited strength.

302.9 With Limited Language, Cognitive, and Learning Abilities. ICT shall provide features making its use by individuals with limited cognitive, language, and learning abilities simpler and easier.

503 Applications

503.1 General. Applications shall conform to 503.

602 Support Documentation

602.1 General. Documentation that supports the use of ICT shall conform to 602.

603 Support Services

603.1 General. ICT support services including, but not limited to, help desks, call centers, training services, and automated self-service technical support, shall conform to 603.

20. Acronyms.

Acronyms, as used in this PWS, are provided below:

C4		Command, Control, Communications and Computer Systems

CAC		Common Access Card

CDRL		Contract Data Requirements List

CM		Contract Manager

CMR		Contract Management Review

COR		Contracting Officer Representative

CPIC		Capital Planning and Investment Control

CVS		Contractor Verification System

DAS		Defense Acquisition System

DFARS		Defense Federal Acquisition Regulation Supplement

DoD		Department of Defense

DoN		Department of the Navy

DoN CIO	Department of the Navy Chief Information Officer

EA		Enterprise Architecture

FAR		Federal Acquisition Regulation

FM		Financial Management

FX		Funds Execution

FY		Fiscal Year

GAO		Government Accountability Office

GFE		Government Furnished Equipment

GFI		Government Furnished Information

IAM		Information Assurance Manager

IM		Information Management

IO		Information Officer

IT		Information Technology

ITIM		Information Technology Investment Management

ITPR		Information Technology Procurement Request

KM		Knowledge Management

KO		Contracting Officer

LOA		Letter of Acceptance

MSC		Military Sealift Command

MSR		Monthly Status Report

OMB		Office of Management and Budget

OMN		Operations and Maintenance, Navy

OPN		Other Procurement, Navy

OSD		Office Secretary of Defense

MIC		Managers’ Internal Control

MOA		Memorandum of Agreement

MOU		Memorandum of Understanding

NAV-ITAS	Navy Information Technology Approval System

NWCF		Navy Working Capital Fund

PfM		Portfolio Management

PM		Program Manager

PMP		Project Management Professional

PMR		Program Management Review

POAM	Plan of Actions and Milestones

POC		Point of Contact

PPBE		Planning, Programming, Budgeting and Execution

PWS		Performance Work Statement

QASP		Quality Assurance Surveillance Plan

QMS		Quality Management System

RDT&E		Research, Development, Test and Evaluation

SIPRNet		Secret Internet Protocol Router Network

SOP		Standard Operating Procedures

TWCF		Transportation Working Capital Fund

21. References.

The contractor shall comply with the most recent version of all applicable references as outlined below.

| Document Source | No./Version |
| --- | --- |
| United States Code | Title 10 |
| United States Code | Title 31 |
| Office of Management and Budget (OMB) Circular | Circular A-11 |
| OMB Circular | Circular A-123 |
| OMB Circular | Circular A-127 |
| OMB Circular | Circular A-130 |
| OMB Circular | Circular A-136 |
| OMB | Enterprise Architecture (EA) Assessment Framework 3.1 |
| Department of Defense (DoD) Directive | DoDD 7045.14 |
| DoD Directive | DoDD 5000.01 |
| DoD Instruction | DoDI 5000.02 |
| DoD Instruction | DoDI 5000.75 |
| DoD Instruction | DoDI 5010.40 |
| DoD Instruction | DoDI 5015.02 |
| DoD Instruction | DoDI 8500.01 |
| DoD Regulation | DoD 7000.14-R |
| DoD Architecture Framework | Version 2.02 Vol I, II, III |
| DoD Data Strategy | DoDI 8320.02 |
| DoD Data Stewardship Guidebook | DoDI 8320.02 |
| Deputy SECDEF Memo “Creating Data Advantage” | DoDI 8320.02 and DoDI 8500.01 |
| Department of Navy (DoN) Instruction | SECNAVINST 5211.5E |
| DoN Instruction | SECNAVINST 5239.3B |
| DoN Instruction | OPNAVINST 5200.24B |
| DoN Instruction | SECNAVINST 5200.34E |
| DoN Instruction | SECNAVINST 5200.35E |
| DoN Instruction | SECNAVINST 7000.27A |
| DoN Manual | SECNAV M-5200.35 |
| Government Accountability Office (GAO) | AIMD-00-21.3.1 |
| GAO | GAO-01-1008G |
| Military Sealift Command Instruction | COMSCINST 5200.9E |
| Military Sealift Command Instruction | COMSCINST 5230.2A, MSC IT Governance Policy |
| Military Sealift Command Instruction | N6.6.5230.2, N6 Program-Project Review Procedures |
| Military Sealift Command Instruction | N6.61.7110.1, N6 Fielding Plan |
| Military Sealift Command Instruction | N6.61.7101.1-WP, LOGWIP Engagement Strategy |
| Military Sealift Command Instruction | N6.63.7043.1WP, N6 Procurement Procedures |
| Military Sealift Command Instruction | N6.63.7110.1 WP, N6 USTC BES Engagement Strategy |
| Enterprise Project Management | Version 2.0 |