## UTAH STATE UNIVERSITY

## STUDENT SERVICES DISTRICT PLAN 2026 RFP TW12345

## I. PURPOSE AND NEED

The Student Services District Plan will provide a detailed analysis and future land use plan of the area on Utah State University’s Logan campus that primarily houses programs and facilities dedicated to student life, support, and engagement. Other functions within the study area include academics, events, and hospitality. The plan will evaluate current conditions and future needs and will establish priorities for facility improvements, space reallocation, and potential new construction.

In addition to evaluating buildings, the plan will examine pedestrian and vehicle circulation, accessibility, and desired connections to the rest of campus and the community. The plan will provide recommendations for improvements needed for open spaces, utility infrastructure, and parking amenities. The goal is to create a cohesive and welcoming district that supports student success, well-being, and engagement.

The Student Services District Plan will align with the goals and framework of the Utah State University Master Plan and will serve as a more detailed component of that plan. It will also incorporate and overlap with other adjacent district plans to achieve continuity and synergy with the rest of campus.

The District Plan will address both short and long term needs for the various stakeholders represented in the study area. Planning will be organized into three phases (0-10 years, 10-20 years, and full build out).

## II. PROJECT OVERVIEW

### A. Property Scope

In-Scope buildings and areas (See attachment for map):

- Taggart Student Center (TSC)

- Aggie Recreation Center (ARC)

- Health, Physical Education, and Recreation (HPER) Building

- University Inn

- USU Conference Center

- Tanner Fountain Plaza and TSC Plaza

- Big Blue Parking Terrace and Visitor Lot

- Field House

- Military Science Building

- USU Credit Union

- Legacy Fields

- Campus gateway at 800 East and 700 North

- 800 East Round About

- Caine Home, Family Life Center, FCHD West, and Old Main West

Out-of-scope buildings and areas, with importance to the in-scope areas:

- Logan City streets

- The Institute of Religion

- Private properties in the Darwin Ave area

### B. Student Life, and Community Amenities

The campus must support a wide range of student lifestyles and schedules. The Student Services District should consider:

- Create welcoming spaces that support belonging and connection

- Physical, mental, and social health integration

- Support flexible, multi-use programming that is adaptable spaces for evolving student needs

- Indoor and outdoor experiences

- Provide safety & visibility, consider lighting, sightlines, intuitive navigation

- Welcoming to visitors and local partners

- As central hub for student life to include student recreation, enjoyment, entertainment, dining, relaxation, and study. Create spaces that feel like a student home away from home.

- Spaces for student organizations, student government, traditions, and civic engagement and events

- Create one location for all student services to be housed

### C. Sustainability, Infrastructure, and Long-Term Resilience

The District Plan shall address strategies for prioritizing USU’s carbon neutrality goals, sustainable building practices, and efficient resource use.

- Utilities: Identify and address critical infrastructure needs and provide strategies for incremental improvements by phase.

- Energy: Evaluate on-campus renewable energy options and energy efficiency strategies. Coordinate space needs for future ground source heat pump wells with the USU Decarbonization Plan.

- Water: Reduce water consumption while maintaining functional and community green spaces. Coordinate strategies with the Landscape Drought and Resiliency Plan.

### E. Transportation and Parking

This area is a busy multi-modal hub for busses, bikes, micromobility devices, and pedestrians. The plan shall study and recommend the best long-range approach for access to and within the study area. Include vehicular, pedestrian, bicycle, and transit systems. Identify hazardous areas and include recommendations for improving safety.

## III. SCOPE OF WORK

### A. Data Collection

- Collect updated enrollment, demographic, and program forecast data.

- Document existing site conditions: Inventory all campus buildings, utilities, built amenities/features, and parking within study area. Include vegetation, topography, hardscape, landscape, and environmental factor (soils, climate, aspect etc.)

- Review existing plans, studies, facility condition assessments, utility records, and capital planning documents.

- Coordinate with the City of Logan, Cache County, Connect, and regional planning agencies.

- Conduct site visits to assess physical conditions, circulation, safety, and accessibility.

- Engage campus leadership, faculty, staff, students, and community stakeholders through meetings, focus groups, surveys, and visioning sessions. Consultant is encouraged to provide creative means for students and the campus community to engage in fun, interactive, and convenient ways.

- Compile benchmarking and best-practice data.

- Document ongoing and planned construction, renovation, and demolition projects.

- USU provided data provided to winning bid:

  - GIS and AutoCAD campus maps, including existing utilities

  - Basic floor plans of existing buildings in AutoCAD

  - 2000 USU Master Plan

  - USU Transportation Plan

  - USU Landscape Drought and Resiliency Plan

  - 800 East bus roundabout study

  - Taggart Student Center Building Condition Assessment

  - Geotechnical reports conducted for new buildings in the study area

### B. Analysis

Conduct a comprehensive analysis of natural and built systems and summarize with maps, narrative, graphics, and diagrams:

- Evaluate space needs and program forecasts.

- Synthesize vision, goals, and guiding principles.

- Assess circulation and mobility for all modes of travel. Employ a transportation consultant to assess changes to existing roads, access, and parking lots that are anticipated with this plan.

- Analyze utilities and infrastructure capacity and constraints. Employ MEP and civil engineering consultants to evaluate utilities and recommendations for future growth.

- Analyze and document the opportunities and constraints for the future development and improvements within the study area.

### C. Site Planning and Concept Development

Develop a minimum of three conceptual district plan alternatives, in map format:

- Identify building sites, open space frameworks, and campus connections.

- Provide a comparative analysis of advantages and disadvantages for each alternative. Present the three alternatives to the campus community for input as an open house at a student hub on campus.

### D. Preferred Plan and Phasing

Develop one preferred long-range master plan based on the preferred alternative (or combination of alternatives), using maps, narrative, graphs, and diagrams. Include:

- Land-use strategy and organization.

- Recommended building locations, renovations, and removals.

- Existing and new open space amenities, open space hierarchy, and strong connections between open spaces.

- Infrastructure and utility framework: Document existing conditions and designate future utilities and transportation corridors.

- A 50-year vision organized into three phases:

  - Phase 1: 0–10 years

  - Phase 2: 10–20 years

  - Phase 3: 20+ years

- Prioritization of projects, infrastructure needs, and cost considerations, by phase.

- Quantification per phase and at buildout of the gain and loss of:

  - Buildings and building square footage

  - Parking

  - Open space area

- Include a presentation quality illustrative district plan map at full buildout.

## IV. DELIVERABLES

- The consultant shall provide:

- 8.5 x 11” final report including drawings, diagrams, renderings, narratives, appendices, and references, PDF format.

- Existing conditions diagrams and site analyses.

- Executive summary with key findings and phased plan graphics.

- Conceptual site plans for a minimum of three alternatives.

- Preferred District Plan with phased development plans.

- Utility and infrastructure plans for each phase.

- Data summaries for building square footage, open space, and parking by phase.

- Transportation and circulation improvement plans by phase.

- Full-color illustrative master plan map, bird’s-eye rendering, vignettes of key campus nodes, and 3–4 connectivity renderings.

- PDF files of all final documents and appendices.

- High-resolution raster image files of all maps, diagrams, and renderings.

- Appendices to include meeting notes highlighting key decision making.

- Appendices to include data generated by the project.

Two final presentations of the project by the consultant team will be required, to consist of:

- An open house to the USU community presenting the preferred concept for public comment.

- A final presentation to the USU Planning Committee.

Selection Criteria

- The successful consultant will be selected in accordance with the USU procurement policy based on the following evaluation criteria.

- Consulting firm qualifications - background, experience, capabilities, references

- Strength of Team - key personnel on this project

- Project approach – work plan and methodology

- Schedule

- Cost - a one-page cost proposal shall be submitted as a separate file. The budget is $80,000, any cost proposal above the budget will be considered unresponsive.

## V. PROPOSAL REQUIREMENTS

Proposals shall not exceed 15 pages (8.5” x 11”) with one additional page allowed for the cost proposal, and shall include:

- Firm overview and statement of qualifications

- Organizational chart identifying project manager, key personnel, subconsultants, and percentage of time allocated

- Statement of commitment regarding time and expertise

- Description and examples of similar projects

- Three client references

- Project approach, methodology, detailed work plan, and schedule

- Schedule shall not exceed 8 months

- Target completion date: January, 30, 2027

- Total fee proposal with detailed fee breakdown and reimbursables

- Resumes of key personnel

All questions shall be submitted in writing to:
Trever Waite (trever.waite@usu.edu) no later than 5:00 pm, June 25, 2026. Final addendum will be issued ASAP.

Proposals shall be submitted electronically to USU Purchasing (trever.waite@usu.edu ) by 5:00 pm, July 7, 2026.