Quality Assessment Surveillance Plan (QASP)

1. Purpose

This Quality Assessment Surveillance Plan (QASP) provides a structure for evaluation of contractor performance on the Explosion Effects and Consequences Support Contract, Solicitation #N3943026RXXXX. This QASP is a living document and may be modified without modifying the contract.  A copy of this QASP will be provided to the contractor.

2. Roles and Responsibilities

The Contracting Officer’s Representative (COR) will evaluate contractor performance. In the event of unsatisfactory outcomes or performance, the COR will notify the Contracting Officer and Contractor.

3. Assessment Frequency and Methodology

Assessment, Criteria, and Approach

Table 1 – Performance Assessment Form lists contract objectives, tasks, performance expectations, and evaluation criteria and may be used for recording ratings and notes. The COR is responsible for all evaluation. All metrics are qualitative (not numeric). Incentives consist of feedback (praise or constructive criticism), the CPARS evaluation, and the awarding of contract option years.

At least every six months, the COR will compare contractor performance with the expectations and document to file the contractor’s performance in each table category. Unless unsatisfactory performance is noted, no action needs be taken until the annual CPARS evaluation.

CPARS Reporting

This contract meets the mandatory evaluation dollar threshold and will be evaluated at least annually using the web based Contractor Performance Assessment Reporting System (CPARS).  No separate report will be prepared, however in the event of unsatisfactory performance, notification will be given as soon as the unsatisfactory performance is noted

Table 1 – Performance Assessment Form

| Primary Task | Standard | Acceptable Quality Level | Assessment Level | How it will be inspected | Performance Rating: (Excellent, Good, Acceptable, Poor, Unsatisfactory) |
| --- | --- | --- | --- | --- | --- |
| Structural Systems Analysis | Analyses are technically competent, apply adequate rigor, and are fully compliant with all code and regulation requirements. Documents are technically accurate and clearly convey information and message. | Structural analysis and advanced engineering assessments consider all applicable guidance and data. Technical documents pass peer review and briefings convey message. | COR & Technical SMEs shall review submittal upon receipt of documentation. | Documentation shall be assessed for technical validity, compliance with accepted practices, and clarity. |  |
| Explosion Effects and Consequence Analysis | Analyses are technically competent, consider all explosives safety regulations & guidance, and are sufficiently justified via data and/or modeling. Support work & model/criteria development employees the highest technical standards and rigor. Documentation clearly define all assumptions, analysis, and convey results. | Explosion effects & consequence analysis consider all applicable guidance and data. Governing authority approves analyses supporting explosives safety site approval requests. Technical documents pass peer review and briefings convey message.t | COR & Technical SMEs shall review submittal upon receipt of documentation. | Documentation shall be assessed for technical validity, compliance with accepted practices, and clarity. |  |
| Miscellaneous Engineering Support | Engineering analysis is technically correct, in accordance with regulatory criteria, and analytically supported. Documentation clearly define all assumptions, analysis, and convey results. | Analysis and calculations pass technical review. Conclusions and assessment passes engineering review. | COR & Technical SMEs shall review submittal upon receipt of documentation. | Documentation shall be assessed for technical validity, compliance with accepted practices, and clarity. |  |